ARKOVA

Strategic Roadmap &

x402 Implementation Plan

Phase 1.5 through Phase III  |  March 2026

DRAFT — For Internal Review Only

Version 1.0  |  Author: Carson / Arkova

# Table of Contents

# Part 1: x402 Payment Protocol — Implementation Plan

Status: Draft

Author: Claude (for Carson @ Arkova)

Date: 2026-03-21

Scope: Worker service only. No Next.js API routes.

## 1. Architecture Overview

x402 runs alongside the existing Stripe + API key billing path. No existing auth flows change. The decision point is a dual-auth middleware that inspects the incoming request before it hits the verification handler.

### Dual-Auth Flow

The following describes the request routing logic:

- Incoming request arrives at GET /api/v1/verify/:id

- Check feature flag: ENABLE_X402_PAYMENTS

- If flag is OFF → require API key (existing flow)

- If flag is ON and request has API key → HMAC-SHA256 auth → Stripe entitlement check

- If flag is ON and NO API key → x402 middleware returns 402 with payment details

- Client pays via x402 protocol; facilitator verifies payment on Base (USDC)

- Payment logged to billing_events + x402_payments tables

- Both paths converge on the same verification handler

### Key Principles

- Additive only. x402 is a new entry point, not a replacement for Stripe billing.

- Shared handler. Both paths converge on the same verification logic.

- Non-custodial. Arkova receives USDC to a corporate address. Arkova never holds or manages user funds.

- Feature-flagged. ENABLE_X402_PAYMENTS switchboard flag gates the entire x402 path.

IMPORTANT UPDATE: Self-hosted facilitator, not Coinbase hosted. Phase 1.5 uses Coinbase testnet facilitator (x402.org/facilitator) for initial development. Production target is a self-hosted @x402/facilitator service deployed as a sidecar to the worker. Self-custody of all payment verification infrastructure.

## 2. Implementation Steps (Ordered)

### Step 1: Migration 0076 — x402 payment tracking

Create supabase/migrations/0076_x402_payments.sql.

### Step 2: New environment variables

| Variable | Required | Description |
| --- | --- | --- |
| X402_FACILITATOR_URL | Yes | Facilitator endpoint |
| CDP_API_KEY_ID | Dev only | Coinbase Developer Platform key (testnet only) |
| CDP_API_KEY_SECRET | Dev only | CDP secret (testnet only) |
| ARKOVA_USDC_ADDRESS | Yes | Corporate USDC receiving address on Base |
| X402_NETWORK | Yes | eip155:84532 (testnet) or eip155:8453 (mainnet) |

### Step 3: New switchboard flag

ENABLE_X402_PAYMENTS — default false, independently toggleable from ENABLE_VERIFICATION_API.

### Step 4: Package installation

cd services/worker && npm install @x402/express @x402/evm @x402/core

### Step 5: x402 middleware setup

New module services/worker/src/middleware/x402.ts. Route: GET /api/v1/verify/:id → $0.002, USDC on Base.

### Step 6: Dual-auth middleware

New services/worker/src/middleware/dualAuth.ts. Check ENABLE_X402_PAYMENTS flag; API key present → existing HMAC-SHA256 auth + Stripe; No key + flag on → x402 middleware; No key + flag off → 401.

### Step 7: Credit/entitlement tracking

Post-payment hook inserts into x402_payments and billing_events.

### Step 8: Audit event logging

Event type: x402_payment_received with payer address, tx hash, amount, network.

### Step 9: Rate limiting

Rate limit x402 by payer wallet address at 1000 req/min.

## 3. Migration Schema

create table public.x402_payments (

id uuid primary key default gen_random_uuid(),

tx_hash text not null,

network text not null,

amount_usd numeric(10, 6) not null,

payer_address text not null,

payee_address text not null,

token text not null default 'USDC',

facilitator_url text not null,

verification_request_id uuid,

raw_response jsonb,

created_at timestamptz not null default now()

);

-- Indexes

create index idx_x402_payments_tx_hash on public.x402_payments (tx_hash);

create index idx_x402_payments_payer on public.x402_payments (payer_address);

create index idx_x402_payments_created on public.x402_payments (created_at);

-- RLS

alter table public.x402_payments enable row level security;

create policy "Service role full access on x402_payments"

on public.x402_payments for all

using (auth.role() = 'service_role')

with check (auth.role() = 'service_role');

## 4. Facilitator Decision

Recommendation: Self-hosted facilitator for production.

Development path:

- Use Coinbase testnet facilitator (x402.org/facilitator) during development

- Deploy self-hosted @x402/facilitator for staging and production

- Self-hosted facilitator runs as sidecar to the worker service

- Arkova controls the full payment verification pipeline

This aligns with the non-custodial, self-custody model.

## 5. Security Considerations

- x402_payments locked to service_role only via RLS

- Non-custodial: Arkova receives USDC, never holds user crypto

- API key path unchanged, x402 is additive

- Full facilitator response logged for audit

## 6. Testing Strategy

- Mock facilitator for all tests (never call real APIs)

- RLS tests for x402_payments table

- Dual-auth middleware integration tests

- Feature flag toggle tests

## 7. Open Questions

- USDC receiving address on Base — ready or needs setup?

- Testnet-first deployment on Base Sepolia?

- On-chain reconciliation in phase 1.5 or later?

- Price configurable via switchboard or hardcoded for launch?

- x402 revenue in existing dashboards or raw DB access initially?

- CDP account for testnet development?

- Batch endpoint x402 support in phase 1.5?

# Part 2: Full Roadmap Scoping

Version: 1.0

Date: March 21, 2026

Author: Carson / Arkova

Status: Draft for Review

## Current State Summary

- MVP: 93% complete (164/176 stories)

- Stack: React 18 + TypeScript + Supabase (Postgres + Auth) + Node.js Express worker + Stripe + bitcoinjs-lib

- Bitcoin: Signet; mainnet pending AWS KMS integration

- Verification API: Built, switchboard-gated

- AI: Gemini extraction, client-side only (documents never leave device)

- API Frozen: v1 endpoints locked

## Phase 1.5: REST API + x402 + Agent Integrations

Timeline: 3–6 months post-first customer

Target: Developer adoption, API revenue stream, agent ecosystem foothold

Prerequisites: At least 1 institutional customer live on Phase I, mainnet Bitcoin anchoring operational

### 1.5.1 Public REST API

The verification API already exists internally. Phase 1.5 exposes it publicly with proper authentication, rate limiting, metering, and documentation.

Endpoints (v1, frozen):

- POST /v1/credentials/verify — Verify a credential by fingerprint + metadata

- GET /v1/credentials/{id} — Retrieve credential status and anchoring proof

- POST /v1/credentials/anchor — Submit a credential for Bitcoin anchoring (enterprise tier)

- GET /v1/credentials/{id}/proof — Return Merkle proof + Bitcoin record reference

- GET /v1/health — Service status

- GET /v1/usage — Current billing period usage stats

API Authentication:

- API keys issued per organization, scoped to environment (test/live)

- Key rotation support without downtime

- Supabase Auth integration for dashboard; raw API keys for programmatic access

- Rate limiting per key, tiered by plan

### 1.5.2 Free Tier Implementation

- 10,000 verifications/month per API key

- No credit card required for signup

- Automatic soft-limit warning at 8,000

- Hard cutoff at 10,000 with 429 response and upgrade prompt

- Usage dashboard in Arkova web app

- Metering tracked in Postgres, billing reconciled with Stripe

### 1.5.3 x402 Payment Integration

x402 enables agent-to-agent micropayments using the HTTP 402 status code. When an AI agent hits a verification endpoint without payment, Arkova returns 402 with payment instructions. The agent’s wallet signs a USDC payment on Base, retries with the payment header, and the facilitator settles it.

Architecture:

- Dual payment rails: Stripe for human/enterprise billing, x402 for agent micropayments

- Stablecoin: USDC on Base (lowest fees, broadest agent wallet support)

- Facilitator: Self-hosted x402 facilitator for full control over settlement, pricing, and uptime

- Fallback: If x402 payment fails, return standard 402 with Stripe Checkout URL as alternative

- Pricing alignment: x402 per-verification price matches API Pro rate ($0.002/verification)

Self-Hosted Facilitator Requirements:

- Node.js service running alongside Express worker

- EVM private key for settlement (AWS KMS-backed)

- Verification of EIP-3009 (USDC transferWithAuthorization) signatures

- Settlement to Arkova’s treasury wallet on Base

- Idempotency: prevent double-settlement on retried requests

- Monitoring: settlement confirmation tracking, stuck transaction alerts

### 1.5.4 Agent Framework Integrations

Tier 1 — Ship at launch:

- MCP (Model Context Protocol): Publish an Arkova MCP server. Adopted by OpenAI, Anthropic, and most major LLM providers.

- LangChain / LangGraph: Python and TypeScript packages wrapping the REST API as LangChain tools.

Tier 2 — Ship within 60 days of launch:

- CrewAI: CrewAI tool wrapper.

- Vercel AI SDK: TypeScript tool definitions for the Vercel AI SDK.

Tier 3 — Evaluate based on demand:

- AutoGen (AG2): Microsoft’s multi-agent framework.

- Semantic Kernel: Microsoft’s enterprise AI orchestration.

### 1.5.5 Developer Documentation

- API Reference: OpenAPI 3.1 spec, auto-generated interactive docs

- Quickstart Guides: “Verify your first credential in 5 minutes” for REST, Python, TypeScript, MCP

- Integration Guides: Per-framework setup (LangChain, CrewAI, MCP, Vercel AI SDK)

- x402 Guide: How agent payments work, wallet setup, testing on Base Sepolia

- Webhooks: Event notifications for anchoring completion, verification events

- Sandbox: Test environment with signet Bitcoin and Base Sepolia USDC

- Changelog: Versioned, dated, machine-readable (JSON feed)

### 1.5.6 API Versioning Strategy

- v1 is frozen. No breaking changes to v1 endpoints ever.

- Additive changes (new optional fields, new endpoints) are allowed within v1.

- Deprecation policy: 12-month notice before any endpoint retirement.

- Version in URL path (/v1/...), not headers.

### Phase 1.5 User Stories

#### STORY 1.5-01: API Key Management

As a developer, I want to generate and manage API keys from my Arkova dashboard so that I can authenticate programmatic requests to the verification API.

Acceptance Criteria:

- Developer can create, rotate, and revoke API keys from the web dashboard

- Keys are scoped to test or live environment

- Rotating a key provides a grace period (24 hours) where both old and new keys work

- Revoked keys return 401 immediately

- Key creation requires email verification

Complexity: M

#### STORY 1.5-02: Free Tier Verification

As a developer evaluating Arkova, I want to verify up to 10,000 credentials per month for free so that I can build and test my integration without upfront cost.

Acceptance Criteria:

- New accounts get 10,000 verifications/month with no credit card

- Usage counter resets on calendar month boundary

- Warning notification at 80% usage (8,000)

- Requests beyond 10,000 return HTTP 429 with Retry-After header

- Usage visible in dashboard with daily granularity

Complexity: M

#### STORY 1.5-03: Credential Verification via REST

As an application developer, I want to verify a credential’s authenticity via a single API call so that I can programmatically confirm credential validity in my workflow.

Acceptance Criteria:

- POST /v1/credentials/verify accepts credential fingerprint + issuer metadata

- Response includes: valid, anchored_at, anchor_proof, issuer

- Latency < 500ms for cached verifications, < 2s for on-chain proof retrieval

- Returns 404 for unknown credentials, 400 for malformed requests

Complexity: M

#### STORY 1.5-04: x402 Agent Payment

As an AI agent, I want to pay for verification API calls using USDC on Base via the x402 protocol so that I can autonomously verify credentials without requiring a human to set up billing.

Acceptance Criteria:

- Unauthenticated requests return HTTP 402 with x402 payment requirements

- Agent submits payment via X-PAYMENT header with signed USDC transfer authorization

- Self-hosted facilitator verifies signature and settles payment on Base

- Failed payments return 402 with specific error

- Idempotency: replayed payment headers do not double-charge

Complexity: XL

#### STORY 1.5-05: Self-Hosted x402 Facilitator

As the Arkova platform, I want to run a self-hosted x402 facilitator so that I control settlement timing, pricing, and availability.

Acceptance Criteria:

- Facilitator runs as a sidecar service to the Express worker

- Private key stored in AWS KMS; facilitator never holds plaintext keys

- Supports EIP-3009 transferWithAuthorization for USDC on Base

- Settles payments to Arkova treasury wallet

- Alert fires if settlement is unconfirmed after 60 seconds

Complexity: XL

#### STORY 1.5-06: Stripe-x402 Dual Billing

As the Arkova platform, I want to support both Stripe subscriptions and x402 micropayments so that human developers use familiar billing and AI agents use native crypto payments.

Acceptance Criteria:

- API keys can be associated with either Stripe subscription or x402 payment mode

- Stripe-billed keys use standard rate limiting and monthly invoicing

- x402 requests are pay-per-call with no subscription required

- Usage dashboard shows both payment histories

- Revenue reporting aggregates both streams

Complexity: L

#### STORY 1.5-07: MCP Server

As an AI agent developer using MCP-compatible tools, I want an Arkova MCP server so that any MCP-capable LLM can verify credentials as a native tool call.

Acceptance Criteria:

- MCP server published as npm package and listed in MCP registries

- Exposes tools: verify_credential, get_credential_status, anchor_credential, get_anchoring_proof

- Auth via OAuth 2.1 with PKCE per MCP specification

- Works with Claude Desktop, OpenAI Agents SDK, and Cursor out of the box

Complexity: L

#### STORY 1.5-08: LangChain Integration

As a Python developer building AI agents with LangChain, I want an Arkova tool package so that my agents can verify credentials within LangChain workflows.

Acceptance Criteria:

- Published to PyPI as langchain-arkova

- Provides ArkovaVerifyTool, ArkovaAnchorTool as LangChain BaseTool subclasses

- Supports both API key auth and x402 payment

- TypeScript version published to npm as @arkova/langchain

Complexity: M

#### STORY 1.5-09: Developer Sandbox

As a developer, I want a sandbox environment with test credentials and testnet payments so that I can develop my integration without using real credentials or funds.

Acceptance Criteria:

- Sandbox accessible via test API keys (prefix sk_test_)

- Pre-seeded with 100 sample credentials

- Bitcoin anchoring runs on signet

- x402 payments run on Base Sepolia with test USDC

- Clear visual indicator when in sandbox mode

Complexity: M

#### STORY 1.5-10: API Documentation Site

As a developer, I want comprehensive, interactive API documentation so that I can understand and test endpoints without reading source code.

Acceptance Criteria:

- OpenAPI 3.1 specification published and kept in sync with codebase

- Interactive “Try It” functionality with sandbox credentials

- Quickstart guide achieves first successful verification in < 5 minutes

- Code examples in Python, TypeScript, cURL

Complexity: L

#### STORY 1.5-11: Webhook Notifications

As an enterprise API customer, I want webhook notifications for anchoring events so that my system can react when a credential is confirmed on Bitcoin.

Acceptance Criteria:

- Webhooks configurable per API key (URL, events, secret for signature verification)

- Events: credential.anchored, credential.verification.completed, anchor.batch.confirmed

- Retry with exponential backoff (3 attempts over 24 hours)

- Enterprise tier only

Complexity: M

#### STORY 1.5-12: Vercel AI SDK Integration

As a TypeScript developer using the Vercel AI SDK, I want Arkova tool definitions so that my Next.js application can verify credentials within AI-powered features.

Acceptance Criteria:

- Published to npm as @arkova/ai-sdk

- Provides tool definitions compatible with Vercel AI SDK’s tool() function

- Works with streamText() and generateText() flows

- Includes example Next.js route handler

Complexity: S

### Phase 1.5 Dependencies & Prerequisites

| Dependency | Status | Blocker? |
| --- | --- | --- |
| Mainnet Bitcoin anchoring (AWS KMS) | Pending | Yes |
| Verification API (switchboard-gated) | Built | No — needs auth/rate-limit layer |
| Stripe integration | Built | No — extend for metered billing |
| At least 1 institutional customer | Phase I | Yes |
| Base RPC endpoint | Not started | Yes |
| AWS KMS for EVM keys | Not started | Yes |
| OpenAPI spec | Not started | No — but blocks documentation site |

## Phase II: Attestations + Agentic Layer

Timeline: 6–18 months

Target: $500K–$1.2M ARR, 10+ institutions live

Prerequisites: Phase 1.5 API live, stable agent payment flow, 3+ institutions on Phase I

### Attestation Types and Data Model Extensions

Phase I handles credentials (degrees, certificates). Phase II adds attestations — lightweight, composable claims that can reference credentials but also stand alone.

Attestation Categories:

- Skill attestations: “This person completed 40 hours of clinical training”

- Employment attestations: “This person was employed as [role] from [date] to [date]”

- Competency attestations: “This agent has been authorized to perform [action]”

- Compliance attestations: “This entity passed KYC/AML check on [date]”

- Custom attestations: Schema-defined claims for domain-specific use cases

The key evolution: subject_type can be “agent”, not just “human.” This is the bridge to the agentic layer.

### Agent Identity Verification Flow

- Agent Registration: An organization registers an agent via API with name, purpose, public key, and capability scopes.

- Agent Credential Issuance: Arkova issues an agent credential anchored on Bitcoin, binding the agent’s public key to its organizational owner.

- Agent-to-Agent Verification: Agent A calls Arkova’s verification API (paying via x402) to confirm Agent B’s credential is valid.

- Continuous Verification: Agent credentials have configurable TTLs.

- Revocation: Organizations can revoke agent credentials instantly via API.

### Agent Audit Trail

Every agent action that touches Arkova generates an audit record: verification requests, attestation issuance and consumption, payment events, and credential lifecycle events. Audit trail is append-only, timestamped, and optionally anchored on Bitcoin for tamper evidence.

### Multi-Tenant Agent Management

- Register/deregister agents

- View agent activity and audit logs

- Set per-agent spending limits (x402)

- Configure capability scopes

- Bulk credential rotation

- Agent health monitoring (last verification, error rates)

### Phase II User Stories

#### STORY 2-01: Attestation Issuance

As an institution administrator, I want to issue attestations about individuals so that these claims can be independently verified by third parties.

Acceptance Criteria:

- Institution can create attestations via web UI or API

- Attestation references a schema defining required/optional fields

- Cryptographically signed by institution’s Arkova-managed key

- Queued for Bitcoin anchoring

- Searchable and filterable in institution’s dashboard

Complexity: L

#### STORY 2-02: Attestation Verification

As a verifier (human or agent), I want to verify an attestation’s authenticity and current status.

Acceptance Criteria:

- POST /v1/attestations/verify accepts attestation ID or fingerprint

- Response includes: validity, issuer, subject, claims, anchor proof, revocation status

- Available on free tier (counts against verification quota)

- Response time < 500ms for cached attestations

Complexity: M

#### STORY 2-03: Agent Registration

As an organization admin, I want to register AI agents on the Arkova platform so that my agents get verifiable identities.

Acceptance Criteria:

- API endpoint: POST /v1/agents

- Required fields: name, owning_organization, public_key, purpose, capability_scopes

- Returns agent ID and initial credential (pending anchoring)

- Dashboard shows all registered agents with status

- Maximum 100 agents per organization on standard tier

Complexity: L

#### STORY 2-04: Agent-to-Agent Verification

As an AI agent, I want to verify another agent’s identity and capabilities before engaging in a transaction.

Acceptance Criteria:

- POST /v1/agents/verify accepts agent ID or public key

- Response includes: identity validity, owning org, capability scopes, credential expiry

- Payable via x402

- Response time < 300ms

- Supports batch verification (up to 50 agents per request)

Complexity: M

#### STORY 2-05: Agent Audit Trail

As an organization compliance officer, I want a tamper-evident audit trail of all agent activities.

Acceptance Criteria:

- Every agent API call logged with full detail

- Audit log is append-only; no modifications or deletions

- Queryable via API with filters

- Exportable as CSV or JSON

- Optional Bitcoin anchoring of audit log digests

- Retention: 7 years minimum

Complexity: L

#### STORY 2-06: Agent Credential Lifecycle

As an organization admin, I want to control agent credential expiry and revocation.

Acceptance Criteria:

- Credential TTL configurable: 1 hour to 1 year

- Revocation via API or dashboard, effective immediately

- Credential renewal without re-registration

- Bulk revocation for emergency scenarios

- Webhook notification on expiry

Complexity: L

#### STORY 2-07: Multi-Tenant Agent Dashboard

As an organization admin, I want a dashboard to monitor and manage all my agents.

Acceptance Criteria:

- Active agents, verification volume, x402 spend, error rates

- Per-agent drill-down

- Spending limits configurable per agent

- Alerts for thresholds and anomalies

- Role-based access control

Complexity: XL

#### STORY 2-08: Custom Attestation Schemas

As an enterprise customer, I want to define custom attestation schemas.

Acceptance Criteria:

- Schema builder in dashboard (JSON Schema-based)

- Schemas versioned and immutable once published

- Validation enforced at issuance time

- Schema registry queryable via API

- Starter schemas provided for common types

Complexity: L

#### STORY 2-09: Attestation Revocation

As an issuer, I want to revoke an attestation so that previously valid claims are flagged as invalid.

Acceptance Criteria:

- Revoke via API or dashboard with required reason field

- Immediate effect on subsequent verifications

- Revocation anchored on Bitcoin for tamper evidence

- Bulk revocation supported

- Revocation cannot be undone

Complexity: M

#### STORY 2-10: Agent Spending Controls

As an organization finance admin, I want per-agent and org-wide spending limits on x402 payments.

Acceptance Criteria:

- Per-agent daily and monthly spending caps

- Organization-wide monthly spending cap

- Configurable alert thresholds (50%, 80%, 100%)

- Spending dashboard with real-time tracking

- Finance admin role can modify limits independently

Complexity: M

### Phase II Dependencies on Phase 1.5

| Phase 1.5 Deliverable | Phase II Dependency |
| --- | --- |
| Public REST API with auth | Foundation for all Phase II endpoints |
| x402 payment flow | Agent-to-agent payment for verifications |
| MCP server | Agent identity verification as MCP tool |
| Free tier metering | Attestation verifications count against quota |
| Developer sandbox | Attestation and agent testing environment |
| API key scoping | Agent-specific API key permissions |

## Phase III: Legal e-Signatures + eIDAS

Timeline: 18–36 months

Target: $3M+ ARR

Prerequisites: Phase II agentic layer operational, QTSP partnership identified, legal counsel for EU regulatory compliance

### eIDAS Compliance Requirements

eIDAS (Electronic Identification, Authentication and Trust Services) is the EU regulation governing electronic signatures and trust services. eIDAS 2.0 entered into force May 2024, with phased implementation through 2027.

Signature Levels Arkova Must Support:

- Advanced Electronic Signatures (AdES): Uniquely linked to signatory, created using data under signatory’s sole control, linked to data so subsequent changes are detectable.

- Qualified Electronic Signatures (QES): AdES + QSCD + qualified certificate from a QTSP. Legal equivalent of handwritten signature in all EU member states.

### QTSP Integration Path

Arkova should not become a QTSP. Instead, integrate via QTSP-as-a-Service using the CSC API for remote signing.

- Partner with an established QTSP (Swisscom Trust Services, InfoCert, D-Trust, Universign/Signaturit)

- Integrate the CSC API: Arkova sends document hash to QTSP, QTSP signs within QSCD, returns signed hash

- Arkova adds Bitcoin anchoring as additional tamper-evidence layer on top of QES

- Multi-QTSP support for different jurisdictions, selected automatically

### Platform Licensing Model

- White-Label Signing: Embed Arkova’s signing under partner brand. Per signing event + annual platform fee.

- OEM Verification: Integrate verification into partner product. Per-verification pricing with volume tiers.

- Full Platform License: Complete capability set deployed in customer’s infrastructure. Annual license + support.

### Phase III User Stories

#### STORY 3-01: Advanced Electronic Signature

As a document signer, I want to apply an advanced electronic signature that is legally binding and tamper-evident.

Acceptance Criteria:

- Signer authenticates via Arkova

- Document hash computed client-side

- Signed document fingerprint anchored on Bitcoin

- Signature verification returns valid, signer identity, timestamp, anchor proof

Complexity: L

#### STORY 3-02: Qualified Electronic Signature via QTSP

As a signer in the EU, I want a QES with the legal equivalence of a handwritten signature.

Acceptance Criteria:

- Signer completes identity verification per QTSP requirements

- QTSP issues qualified certificate

- Document hash sent to QTSP via CSC API

- Arkova anchors QES-signed document on Bitcoin

Complexity: XL

#### STORY 3-03: QTSP Integration

As the Arkova platform, I want to integrate with a QTSP via the CSC API.

Acceptance Criteria:

- CSC API client implemented

- Support for at least one QTSP at launch

- QTSP health monitoring with failover

- Signing latency < 3 seconds

- Test mode uses QTSP sandbox

Complexity: XL

#### STORY 3-04: Multi-Jurisdiction Signing

As a global organization, I want jurisdiction-appropriate signature levels.

Acceptance Criteria:

- Jurisdiction selection: EU/eIDAS, UK, US, Singapore, Australia

- Auto-selects appropriate QTSP

- Signed document includes jurisdiction metadata

Complexity: L

#### STORY 3-05: Platform Licensing — White Label

As an enterprise customer, I want to embed Arkova under my brand.

Acceptance Criteria:

- Configurable branding

- Custom domain support

- SLA-backed uptime guarantees (99.9%)

- Dedicated support channel

Complexity: XL

#### STORY 3-06: Signature Verification with Legal Status

As a relying party, I want to verify a signature’s legal status.

Acceptance Criteria:

- POST /v1/signatures/verify

- Response includes: signature level, signer identity, QTSP details, Bitcoin anchor proof

- Machine-readable legal status field

- Supports batch verification

Complexity: M

#### STORY 3-07: eIDAS Compliance Audit Trail

As an Arkova compliance officer, I want a comprehensive audit trail satisfying eIDAS requirements.

Acceptance Criteria:

- All events logged with full detail

- Tamper-evident (Bitcoin-anchored digests)

- Retention: minimum 10 years post-QTSP cessation

- Access controls for compliance personnel

Complexity: L

#### STORY 3-08: EU Digital Identity Wallet Readiness

As the Arkova platform, I want to support signing via EU Digital Identity Wallets.

Acceptance Criteria:

- EUDIW authentication flow implemented

- Signer can create QES directly via EUDIW

- Fallback to QTSP-based QES

- Architecture supports both flows simultaneously

Complexity: XL

## AI Parallel Track

Principle: Documents never leave the device. All AI processing happens client-side or on infrastructure the user controls. This is a core trust differentiator and cannot be compromised.

### Phase 1.5 AI Capabilities

- Document Classification: Auto-classify document type (degree, transcript, certificate, etc.)

- Extraction Confidence Scoring: Flag low-confidence extractions for human review

- Cloudflare AI Fallback: Workers AI as secondary provider when Gemini is unavailable

### Phase II AI Capabilities

- Anomaly Detection: AI reviews extracted data against known patterns

- Smart Verification Suggestions: Suggest related verifications

- Agent Reasoning Traces: Capture and store agent decision-making logic

### Phase III AI Capabilities

- Signature Intent Analysis: Plain-language summary of key document obligations

- Jurisdiction Detection: Auto-detect appropriate jurisdiction and signature level

- Compliance Pre-Check: Check attestations against schemas and regulatory requirements

### Privacy Boundary

CAN do client-side: Document classification, extraction, anomaly detection, confidence scoring, signature intent summarization, jurisdiction detection, field validation.

CAN do server-side (no document access): Aggregate anomaly analysis, verification suggestion logic, agent reasoning trace storage, compliance rule evaluation.

CANNOT do: Server-side document processing, document storage for model training, cross-user document comparison, OCR requiring document upload.

## Gap Analysis & Risk Assessment

### Technical Gaps

| Gap | Current State | Required For | Severity |
| --- | --- | --- | --- |
| AWS KMS for Bitcoin mainnet | Pending | Phase I completion, Phase 1.5 launch | Critical |
| EVM key management (Base) | Not started | Phase 1.5 x402 | High |
| x402 facilitator service | Not started | Phase 1.5 agent payments | High |
| OpenAPI specification | Not started | Phase 1.5 documentation | Medium |
| CSC API client | Not started | Phase III QTSP | High |
| Attestation data model | Not started | Phase II | Medium |
| Agent identity model | Not started | Phase II | Medium |
| Audit trail infrastructure | Partial | Phase II, Phase III | Medium |
| EUDIW integration | Not started | Phase III (late) | Low |

### Regulatory Gaps

| Gap | Phase | Severity | Action |
| --- | --- | --- | --- |
| eIDAS legal review | Phase III | High | Engage EU-qualified legal counsel |
| QTSP partnership agreement | Phase III | Critical | 3–6 month lead time |
| Data residency requirements | Phase II/III | Medium | Evaluate Supabase region options |
| GDPR compliance for agent data | Phase II | Medium | GDPR-compliant processing and retention |
| SOC 2 / ISO 27001 | Phase II | High | Start SOC 2 Type II before Phase II sales |

### Operational Gaps

| Gap | Phase | Severity |
| --- | --- | --- |
| DevOps / SRE capability | Phase 1.5+ | High |
| Developer relations | Phase 1.5 | Medium |
| Security review / pen test | Phase 1.5 | High |
| Customer support for API users | Phase 1.5 | Medium |
| Legal counsel (EU) | Phase III | High |

### Market Timing Risks

- x402 Adoption Curve: x402 gaining traction but agent economy still early. Mitigation: x402 is incremental to Stripe, not a replacement.

- eIDAS 2.0 Implementation Delays: EU historically slips on tech mandates. Mitigation: Start with eIDAS 1.0 QTSP, layer EUDIW when specs stabilize.

- Agent Identity Standards: No dominant standard yet. Mitigation: Build on open formats (did:web, Verifiable Credentials), stay interoperable.

- Enterprise Sales Cycle: Higher ed sales cycles are 6–12 months. Mitigation: API self-serve provides a revenue bridge.

### Dependency Chain Risks

- AWS KMS → Everything: Bitcoin mainnet and x402 settlement both depend on AWS KMS. Single biggest technical blocker.

- Phase I Revenue → Phase 1.5 Investment: Phase 1.5 development requires either Phase I revenue or additional funding.

- QTSP Partnership → Phase III: 3–6 month process with no guaranteed timeline. Start conversations during Phase II.

## Sequencing & Dependencies

### Critical Path

Phase I (NOW):

- Institutional sales (ongoing)

- AWS KMS setup — CRITICAL BLOCKER

- MVP completion (12 remaining stories)

Phase 1.5 (starts post-first-customer):

- Public API (auth, rate limiting, metering) [4 weeks]

- Free tier + Stripe metered billing [2 weeks]

- x402 facilitator [4–6 weeks, parallel with API]

- MCP server [2 weeks, after API stable]

- LangChain integration [1 week, after API stable]

- Documentation site [3 weeks, parallel]

- Developer sandbox [2 weeks]

- Security pen test [2 weeks, after feature freeze]

Phase II (6–18 months):

- Attestation data model + API [6 weeks]

- Agent registration + identity [4 weeks]

- Agent-to-agent verification [3 weeks]

- Audit trail infrastructure [4 weeks]

- Multi-tenant agent dashboard [6 weeks]

- SOC 2 Type II process (start early, 6+ months)

Phase III (18–36 months):

- QTSP partnership (start conversations during Phase II)

- CSC API integration [6 weeks]

- AdES signing flow [4 weeks]

- QES via QTSP [6 weeks]

- Multi-jurisdiction logic [3 weeks]

- Platform licensing [4 weeks]

### Decision Points That Gate Future Work

| Decision | When | Gates |
| --- | --- | --- |
| AWS KMS provider and configuration | Now | Mainnet launch, x402 facilitator |
| x402 pricing model | Phase 1.5 kickoff | x402 facilitator design |
| QTSP partner selection | Month 10–12 | Phase III timeline and architecture |
| SOC 2 auditor selection | Month 6 | Phase II enterprise sales |
| Agent identity standard alignment | Phase II kickoff | W3C DIDs vs proprietary format |

### Recommended Milestone Checkpoints

M1 — Phase I Complete  (Target: Month 3)

- All 176 stories complete

- Bitcoin mainnet anchoring live (AWS KMS)

- First institutional customer on production

- Decision: Phase 1.5 scope lock

M2 — Phase 1.5 API Beta  (Target: Month 6)

- Public API in closed beta with 5–10 developers

- x402 facilitator operational on Base

- MCP server published

- Documentation site live

M3 — Phase 1.5 GA  (Target: Month 8)

- Public API generally available

- Free tier operational

- Pen test completed, findings remediated

- 3+ institutional customers on Phase I

M4 — Phase II Foundation  (Target: Month 12)

- Attestation model and API live

- Agent registration operational

- 50+ developer API keys issued

- SOC 2 Type II in progress

M5 — Phase II Complete  (Target: Month 18)

- Agent-to-agent verification live

- Multi-tenant dashboard shipped

- 10+ institutions, $500K+ ARR

- SOC 2 Type II certification

M6 — Phase III Foundation  (Target: Month 24)

- CSC API integration complete

- AdES signing live

- QTSP sandbox testing passing

M7 — Phase III GA  (Target: Month 30–36)

- QES via QTSP live

- Multi-jurisdiction support

- Platform licensing operational

- $3M+ ARR trajectory

## Open Questions Register

These are genuine unknowns that need resolution. Flagging them here so they don’t get lost.

- QTSP selection criteria: What matters most — geographic coverage, API quality, pricing, or willingness to work with a pre-revenue startup?

- Agent identity portability: Can an Arkova-issued identity be used outside the Arkova ecosystem? W3C Verifiable Credentials compatibility?

- x402 pricing experimentation: Should x402 verifications be priced differently than Stripe-billed verifications?

- Data residency: When EU institutions require EU data residency, what’s the migration path?

- On-chain identity convergence: Multiple projects building agent identity (Worldcoin, ENS, did:web). Does Arkova align with one or stay independent?

- Cloudflare AI model selection: Which models perform well enough on credential extraction to serve as a reliable Gemini fallback?

- Phase I → Phase 1.5 funding bridge: If Phase I revenue ramps slowly, is there runway to build Phase 1.5?

- Agent credential revocation propagation: How fast does revocation need to propagate? Performance cost of never-cache-revoked-credentials?

- EUDIW timeline confidence: How much should Arkova invest in EUDIW readiness vs. waiting for stable specs?

- Long-term signature validity (LTV): What happens if the QTSP goes out of business? Is Bitcoin anchoring sufficient for legal compliance?

This document should be treated as a living artifact. Each phase kickoff should produce a refined version with resolved open questions and updated estimates.