Arkova Document Alignment Audit

Pre-Execution Verification Report

Date: March 21, 2026

Auditor: Claude (for Carson @ Arkova)

Scope: Cross-document consistency audit against 11 established project decisions

Purpose: Pre-execution verification before Carson begins implementation

# Critical Findings Summary

| Severity | Count |
| --- | --- |
| CRITICAL | 3 |
| WARNING | 10 |
| INFO | 5 |

# Document-by-Document Findings

## 1. Arkova-Strategic-Roadmap-v2.docx (Source of Truth)

| ID | Severity | Issue | Fix |
| --- | --- | --- | --- |
| CRITICAL-01 | CRITICAL | OpenTimestamps reference in Appendix C. OpenTimestamps was explicitly rejected. Arkova uses direct OP_RETURN anchoring. | Replace "via OpenTimestamps" with "via direct OP_RETURN" |
| WARNING-01 | WARNING | Crypto jargon: "transaction logs" in Self-Hosted Facilitator description. Forbidden per CLAUDE.md. | Replace with "settlement records" or "payment records" |
| WARNING-02 | WARNING | "Verification layer" language persists in multiple sections instead of "autonomous compliance infrastructure." | Find-and-replace positioning language to "autonomous compliance infrastructure" |
| INFO-01 | INFO | Coinbase hosted as fallback in risk table. Acceptable as dev/testnet fallback, not production. | No change needed |

## 2. Arkova-Roadmap-x402-Plan.docx (v1)

| ID | Severity | Issue | Fix |
| --- | --- | --- | --- |
| WARNING-03 | WARNING | "Wallet" used multiple times in user-facing contexts. Forbidden term per CLAUDE.md. | Replace with "Vault" or "payment account" in user-facing sections |
| WARNING-04 | WARNING | No Nessie references anywhere. Predates naming decision. | Mark doc as superseded by v2 or update |
| WARNING-05 | WARNING | No "autonomous compliance" framing. Positioned as technical implementation plan only. | Mark as superseded or update title/framing |
| INFO-02 | INFO | Correctly handles facilitator decision (self-hosted for production, Coinbase for testnet). | No change needed |
| INFO-03 | INFO | Correctly handles non-custodial model. | No change needed |

## 3. Arkova-Verification-Bootstrap-Strategy.docx

| ID | Severity | Issue | Fix |
| --- | --- | --- | --- |
| WARNING-06 | WARNING | "Verification layer" used as primary positioning throughout instead of "autonomous compliance infrastructure." | Reframe positioning language if shared externally |
| INFO-04 | INFO | No Nessie mention (expected for corpus/bootstrap strategy doc). | Consider adding cross-reference to v2 roadmap |

## 4. Arkova-Verification-Bootstrap-Deep-Dive.docx

| ID | Severity | Issue | Fix |
| --- | --- | --- | --- |
| CRITICAL-02 | CRITICAL | OpenTimestamps mentioned as competitor without noting Arkova explicitly rejected it for direct OP_RETURN. Risk: reader could infer Arkova should use OpenTimestamps. | Add clarifying note that Arkova uses direct OP_RETURN, not OpenTimestamps |
| WARNING-07 | WARNING | "Verification network" as identity. Closer to evolved vision but not the full "autonomous compliance infrastructure" positioning. | Note that it predates v2 positioning update |
| INFO-05 | INFO | Correct non-custodial and self-custody alignment throughout. | No change needed |

## 5. Arkova-Verified-Intelligence-SLM-Analysis.docx

| ID | Severity | Issue | Fix |
| --- | --- | --- | --- |
| CRITICAL-03 | CRITICAL | SLM is never called "Nessie" anywhere in the document. This is the primary SLM strategy doc. | Global find-and-replace: "the SLM" to "Nessie" |
| WARNING-08 | WARNING | Inflated FTE costs: $450K-$720K for 2-3 ML engineers + 1 data engineer. Agreed approach is synthetic data distillation with 1 ML engineer. | Revise to 1 ML engineer (~$150-180K) + synthetic data approach (~$175-240K total) |
| WARNING-09 | WARNING | Missing "autonomous compliance infrastructure" framing. Treats SLM as standalone product. | Add framing connecting Nessie to autonomous compliance vision |
| WARNING-10 | WARNING | No mention of synthetic data / distillation training approach using Claude/Gemini. | Add section on synthetic data generation methodology |

## 6. Arkova-Global-Data-Source-Registry.docx

CLEAN — No alignment issues found. Covers 30+ jurisdictions across 7 regions. No OpenTimestamps references, no crypto jargon in user-facing content, no Nessie references needed.

# Cross-Document Consistency Issues

## Positioning Language Drift

| Document | Primary Positioning |
| --- | --- |
| v2 Roadmap (source of truth) | Autonomous compliance infrastructure |
| v1 Roadmap | Strategic Roadmap & x402 Implementation Plan |
| Bootstrap Strategy | Verification layer |
| Bootstrap Deep Dive | Verification network |
| SLM Analysis | Verified Intelligence / standalone SLM product |
| Global Data Registry | Neutral (data reference doc) |

## FTE Cost Alignment

| Document | ML Team Size | Annual Cost |
| --- | --- | --- |
| v2 Roadmap | Implied lean | $580K-$920K total (incl. infra) |
| SLM Analysis | 2-3 ML + 1 data engineer | $450K-$720K FTE only |
| Agreed approach | 1 ML engineer (synthetic data) | ~$175-240K |

# Execution Readiness Assessment

## Ready for Execution (Clean or Minor Issues)

- Global Data Source Registry — CLEAN. Ready to execute for data ingestion planning.

- x402 Plan (v1) — Safe to execute x402 technical implementation. "Wallet" and Nessie gaps are warnings, not blockers.

- Bootstrap Strategy — Strategy recommendations sound. Safe to execute bootstrap priorities.

## Needs Revision Before External Sharing

- v2 Roadmap — Fix OpenTimestamps reference in Appendix C, then ready.

- Bootstrap Deep Dive — Add clarifying context about direct OP_RETURN in competitive section.

- SLM Analysis — Needs Nessie naming, cost correction to synthetic data approach, and methodology addition. Do not execute against cost/team estimates without revision.

# Recommended Fix Priority

| Priority | Action | Time Est. |
| --- | --- | --- |
| 1 | Fix OpenTimestamps reference in v2 Roadmap Appendix C | 2 min |
| 2 | Add "Nessie" naming throughout SLM Analysis doc | 15 min |
| 3 | Add clarifying note about direct OP_RETURN in Deep Dive | 5 min |
| 4 | Revise SLM Analysis team/cost for synthetic data approach | 30 min |
| 5 | Add synthetic data/distillation methodology to SLM Analysis | 30 min |
| 6 | Replace "wallet" with approved terminology in v1 Roadmap | 10 min |
| 7 | Update positioning language across all docs | 20 min |

Audit completed March 21, 2026. All documents read in full. Findings cross-referenced against CLAUDE.md project configuration and the 11 alignment criteria provided by Carson.