ARKOVA

Master Strategy & Implementation Plan

Autonomous Compliance Infrastructure

Powered by Nessie — The Verified Intelligence Engine

Version 2.0 | March 2026

DRAFT — CONFIDENTIAL

Table of Contents

# Part 1: Executive Summary & Vision

## 1.1 Mission

Arkova is building autonomous compliance infrastructure to replace manual compliance processes with AI-powered, cryptographically verified automation that operates 24/7 across every jurisdiction. Every verification is backed by Bitcoin-anchored evidence, providing immutable proof of regulatory status.

## 1.2 Three Strategic Pillars

- Anchored Verification: Bitcoin-timestamped proof of document existence and regulatory filings via direct OP_RETURN, providing a tamper-proof foundation for compliance evidence.

- Verified Intelligence (Nessie): Arkova’s domain-specific language model trained on cryptographically verified data — the only language model with provably authentic training data. Nessie enables regulatory reasoning, compliance checking, and multi-jurisdiction intelligence.

- Global Regulatory Coverage: Systematic ingestion and anchoring of regulatory documents from 30+ jurisdictions, creating the world’s most comprehensive verified regulatory corpus.

## 1.3 The Compliance Automation Thesis

Global compliance spend exceeds $50B annually and is growing at 15% per year. Regulatory complexity is accelerating across jurisdictions. Arkova’s ultimate vision: autonomous compliance agents that monitor, flag, and remediate regulatory issues without human intervention — replacing the CCO function entirely. The platform becomes the operating system for global compliance, combining cryptographic proof, verified AI, and global coverage into a defensible moat.

## 1.4 Revenue Model

- Per-Verification API: $0.002 per verification via x402 micropayments (agent-to-agent autonomous payments).

- Compliance SaaS: $2,000–$10,000/month for automated compliance monitoring, regulatory intelligence, and audit trail management.

- Enterprise Licensing: Custom pricing for platform licensing, dedicated Nessie instances, and full CCO replacement suites.

## 1.5 Key Milestones & Targets

| Phase | Timeline | Key Target | Revenue |
| --- | --- | --- | --- |
| Phase 1.5 | Months 0–6 | 1M+ anchored docs, Nessie prototype, MCP server live | First paying customers |
| Phase II | Months 6–18 | 10M+ docs, 10+ jurisdictions, Nessie in production | $500K–$1.2M ARR |
| Phase III | Months 18–36 | 100M+ docs, 30+ jurisdictions, full CCO replacement | $3M+ ARR |

# Part 2: x402 Payment Protocol Implementation

## 2.1 Protocol Overview

The x402 protocol is the payment backbone for Arkova’s autonomous compliance infrastructure. It implements HTTP 402 (Payment Required) as a native payment layer, enabling machine-to-machine micropayments so AI agents can autonomously pay for verification and compliance services without human intervention.

- Self-hosted facilitator: Production deployments use a self-hosted facilitator (not Coinbase-hosted) for full control over payment routing, fee management, and compliance with financial regulations.

- Agent-to-agent compliance checking: AI agents autonomously pay to verify the regulatory status of counterparties, documents, or transactions in real time.

## 2.2 Architecture

The x402 implementation consists of four core components:

- Payment Gateway: Receives 402 responses and negotiates payment terms with the facilitator.

- Self-Hosted Facilitator: Manages USDC/stablecoin settlements on Base L2, handles fee splitting, and maintains settlement records.

- Verification Engine: Processes the paid request — document anchoring, regulatory lookup, or compliance check.

- Audit Logger: Records every transaction with Bitcoin-anchored timestamps for immutable audit trails.

## 2.3 API Endpoints

| Endpoint | Method | Description | Price |
| --- | --- | --- | --- |
| /verify/document | POST | Anchor and verify a document hash | $0.002 |
| /verify/entity | POST | Verify entity regulatory status | $0.005 |
| /compliance/check | POST | Run compliance check against regulatory corpus | $0.01 |
| /compliance/monitor | POST | Subscribe to regulatory change monitoring | $0.05/day |
| /regulatory/lookup | GET | Look up specific regulatory filing | $0.002 |
| /attestation/create | POST | Create signed attestation certificate | $0.02 |
| /nessie/query | POST | Query Nessie for verified regulatory intelligence | $0.01 |

## 2.4 Integration Targets

- MCP Server (Primary): Model Context Protocol integration enables Claude, GPT, and other LLM agents to natively access Arkova verification and compliance tools.

- LangChain: Tool and chain integrations for verification-in-the-loop workflows.

- CrewAI: Multi-agent compliance workflows where specialized agents handle different regulatory domains.

- Custom REST API: Direct HTTP integration for any agent framework or application.

## 2.5 Security & Testing

The self-hosted facilitator undergoes extensive load testing before production deployment. Coinbase-hosted facilitator remains available as a development/testnet fallback only. All payment data is encrypted in transit and at rest, with non-custodial architecture ensuring Arkova never holds user funds.

# Part 3: Strategic Roadmap — Phases 1.5 through III

## 3.1 Phase 1.5: Foundation — API + Data + Nessie (Months 0–6)

Phase 1.5 establishes the technical foundation: a production-ready API with x402 micropayments, global data ingestion pipelines, and the first Nessie prototype trained on verified data.

### Key Deliverables

- Public REST API with x402 micropayment integration

- Global data ingestion pipeline (EDGAR first, expanding to all jurisdictions)

- Nessie training: LoRA fine-tune on EDGAR filings (first model in 2–3 weeks)

- Agent framework integrations (MCP server primary, LangChain, CrewAI)

- Free tier: 10,000 verifications/month

- Developer documentation, sandbox environment, and API playground

- Multi-jurisdiction regulatory document anchoring begins

### Targets

- 1M+ anchored documents across initial jurisdictions

- Working Nessie prototype with EDGAR domain expertise

- MCP server available in agent marketplaces

- First paying API customers

### User Stories

| User Story | Acceptance Criteria | Priority |
| --- | --- | --- |
| As an AI agent, I can pay $0.002 to verify a document hash via x402 without human intervention | Agent receives 402 response, facilitator processes payment, verification completes in <2s | P0 |
| As a developer, I can integrate Arkova verification into my agent via MCP server | MCP server installable from marketplace, tools documented, sandbox available | P0 |
| As a compliance analyst, I can look up SEC filings with cryptographic proof of authenticity | EDGAR filings searchable by CIK/ticker, each result includes Bitcoin anchor proof | P0 |
| As a developer, I can test the API for free with 10K verifications/month | Free tier auto-provisions on signup, usage dashboard shows remaining quota | P1 |
| As a regulatory researcher, I can query Nessie about SEC filing content | Nessie returns accurate answers with citations to specific anchored filings | P1 |
| As an agent, I can check regulatory compliance status for a given entity and jurisdiction | Compliance endpoint returns status, relevant regulations, and attestation certificate | P1 |

## 3.2 Phase II: Scale — Compliance Intelligence (Months 6–18)

Phase II deploys Nessie in production, scales to 10+ jurisdictions, and launches compliance-as-a-service. The platform transitions from verification infrastructure to full compliance intelligence.

### Key Deliverables

- Nessie deployed in production (RAG + fine-tuned Llama 3.1 8B model)

- Multi-jurisdiction regulatory intelligence with automated monitoring

- Compliance-as-a-service: automated checks against anchored regulatory corpus

- Agent identity verification and compliance certificates

- Real-time regulatory change detection across jurisdictions

- Multi-tenant compliance dashboards

- 10+ jurisdictions fully covered with anchored regulatory data

### Targets

- $500K–$1.2M ARR

- 10M+ anchored documents

- 10+ jurisdictions with complete regulatory coverage

- Nessie handling majority of compliance queries

### User Stories

| User Story | Acceptance Criteria | Priority |
| --- | --- | --- |
| As a compliance officer, I receive real-time alerts when regulations change in my jurisdictions | Alerts delivered within 1 hour of regulatory publication, with diff analysis and impact assessment | P0 |
| As an AI agent, I can verify the identity and compliance status of another agent before transacting | Agent identity endpoint returns compliance certificates with cryptographic proof chain | P0 |
| As a fintech company, I can run automated compliance checks across multiple jurisdictions | API accepts entity + jurisdictions, returns comprehensive compliance report in <10s | P0 |
| As an enterprise customer, I can view compliance status across my organization in a dashboard | Multi-tenant dashboard shows real-time compliance status, alerts, and audit trails | P1 |
| As a legal team, I can query Nessie for regulatory analysis with verified citations | Nessie provides analysis with links to anchored source documents and confidence scores | P1 |

## 3.3 Phase III: Dominance — Full CCO Replacement (Months 18–36)

Phase III delivers on Arkova’s ultimate vision: autonomous compliance agents that monitor, flag, and remediate regulatory issues without human intervention. The platform becomes the operating system for global compliance.

### Key Deliverables

- Autonomous compliance agents that monitor, flag, and remediate issues

- E-signatures with eIDAS and jurisdiction-specific legal recognition

- QTSP partnership (partner with existing providers, not become one)

- Platform licensing: other companies build compliance products on Arkova

- Enterprise compliance suite replacing manual CCO workflows

- Continuous audit trails with Bitcoin-anchored proof

- Full legal defensibility across 30+ jurisdictions

### Targets

- $3M+ ARR

- 100M+ anchored documents

- Nessie generating majority of revenue

- 30+ jurisdictions with full coverage

- Platform licensing contributing 20%+ of revenue

### User Stories

| User Story | Acceptance Criteria | Priority |
| --- | --- | --- |
| As a CEO, I can replace manual CCO workflows with autonomous compliance monitoring | Platform handles end-to-end compliance: monitoring, alerting, remediation, and audit trail generation | P0 |
| As a legal executive, I can execute e-signatures with full legal recognition across jurisdictions | eIDAS-compliant signatures with QTSP partner integration, jurisdiction-specific validity | P0 |
| As a multinational corporation, I can manage compliance across 30+ jurisdictions in one platform | Single dashboard for global compliance, per-jurisdiction drill-down, cross-jurisdiction conflict detection | P0 |
| As a platform partner, I can build and sell compliance products on Arkova’s infrastructure | Platform SDK, revenue sharing model, white-label capabilities, partner compliance dashboard | P1 |
| As an auditor, I can verify the complete compliance history of any entity with cryptographic proof | Continuous audit trail queryable by entity, jurisdiction, time range; every entry Bitcoin-anchored | P1 |

# Part 4: Nessie — Verified Intelligence Engine

## 4.1 Architecture

### Base Model: Llama 3.1 8B

Nessie is built on Llama 3.1 8B, striking the optimal balance between capability and deployability — large enough for sophisticated regulatory reasoning while small enough for client-side inference via WebLLM, preserving Arkova’s privacy guarantee that documents never leave the device.

### Fine-Tuning: LoRA Adapters Per Domain

Rather than a single monolithic fine-tune, Nessie uses domain-specific LoRA adapters (SEC filings, patents, academic papers, regulatory documents per jurisdiction). This enables modular deployment and targeted updates without retraining the entire model. MoLoRA (Mixture of LoRA) enables per-token routing with 96–98% classification accuracy, automatically selecting the appropriate adapter.

- SEC/Financial Adapter: Fine-tuned on 10-K, 10-Q, 8-K filings. Specializes in financial terminology, risk factor extraction, regulatory cross-referencing.

- USPTO/Patent Adapter: Trained on patent claims, specifications, prosecution histories. Optimized for prior art search and claim interpretation.

- Academic Adapter: Fine-tuned on OpenAlex papers. Specializes in citation verification, methodology assessment, retraction detection.

- Legal/Regulatory Adapter: Trained on Federal Register entries, CFR text. Optimized for compliance checking and regulatory citation.

### Inference Strategy: RAG-First Hybrid

RAG (Retrieval-Augmented Generation) against the anchored corpus provides Nessie’s primary knowledge layer. Fine-tuned LoRA adapters improve reasoning quality and reduce hallucination. The hybrid approach maximizes accuracy while minimizing training costs and preserving the provenance chain from training data through to model output.

## 4.2 Synthetic Data & Distillation Approach

Nessie uses a synthetic data distillation methodology: existing frontier models (Claude, Gemini) generate synthetic training data and instruction/completion pairs from the anchored corpus. This eliminates the need for manual data labeling and reduces the ML team requirement from 3–4 FTE to 1 strong ML engineer.

## 4.3 Training Phases by Domain

| Phase | Domain | Data Source | Timeline | Est. Docs |
| --- | --- | --- | --- | --- |
| 1 | SEC Filings | EDGAR (US) | Weeks 1–4 | 500K+ |
| 2 | Patents | USPTO, IP Australia, EPO, CIPO | Months 2–4 | 1M+ |
| 3 | Academic / Legal | AustLII, CanLII, SAFLII, Kenya Law | Months 3–6 | 2M+ |
| 4 | Regulatory (Wave 1) | UK Companies House, ACRA, ASIC | Months 4–8 | 3M+ |
| 5 | Regulatory (Wave 2) | EU, India, Japan, South Korea | Months 6–12 | 5M+ |
| 6 | Regulatory (Wave 3) | LatAm, Africa, Middle East | Months 10–18 | 10M+ |

## 4.4 Inference Deployment

### Server-Side: vLLM

For Arkova’s verification API, vLLM is recommended for server-side inference due to its PagedAttention mechanism (12,500 tok/s on 8B with H100) and high throughput at concurrency. Auto-scaling uses a tiered architecture: Cloudflare Workers AI for edge queries, self-hosted vLLM on RunPod for fine-tuned model queries, and Together AI/Groq as overflow for traffic spikes.

### Client-Side: WebLLM

Deploy a quantized Llama 3.2 1B or 3B model via WebLLM for on-device document analysis (40–180 tokens/second on modern hardware). This preserves the documents-never-leave-device guarantee. WebGPU is now supported across all major browsers (Chrome since 2023, Firefox v141 July 2025, Safari v26 September 2025), reaching 95%+ of users.

## 4.5 Cost Projections (Corrected)

Using the synthetic data distillation approach with 1 ML engineer:

| Category | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| ML Engineering (1 FTE) | $150K–$180K | $180K–$220K | $200K–$250K |
| Synthetic Data APIs | $5K–$10K | $10K–$20K | $15K–$25K |
| Fine-Tune Compute | $20K–$50K | $30K–$60K | $40K–$80K |
| Inference Infrastructure | $6K–$36K | $36K–$100K | $60K–$150K |
| Tools & Contingency | $10K–$30K | $15K–$40K | $20K–$50K |
| Total | ~$175K–$240K | ~$270K–$440K | ~$335K–$555K |

## 4.6 The Verified Data Moat

Every document in Nessie’s training corpus has a Bitcoin-anchored timestamp proving when it was ingested and that it has not been altered. This creates a unique competitive advantage:

- Provenance: Users can trace any Nessie output back to its verified source documents via RAG citations.

- Auditability: Regulators can independently verify the training data’s authenticity.

- Legal Defensibility: Outputs carry the same evidentiary weight as the underlying anchored documents.

- Anti-Hallucination: RAG against verified corpus with provenance tracking dramatically reduces hallucination risk. Domain-specialized models achieve 0.8% hallucination vs. 6.4% for general models (87.5% reduction).

## 4.7 Revenue Projections

| Revenue Stream | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Nessie API Queries | $200K–$800K | $1M–$3M | $3M–$8M |
| Compliance SaaS (Nessie-powered) | $500K–$2M | $2M–$5M | $5M–$15M |
| Enterprise Nessie Licensing | $500K–$5.5M | $2M–$10M | $5M–$20M |
| Total Projected | $1.2M–$8.3M | $5M–$18M | $13M–$43M |

## 4.8 Competitive Landscape

| Company | Valuation | Focus | Arkova Advantage |
| --- | --- | --- | --- |
| Harvey AI | $11B | Legal AI for law firms | Lacks verification; 85–95% accuracy ceiling; no micropayment API |
| AlphaSense | $4B | Financial research | Search-only; no anchoring, no compliance automation, no verified AI |
| Perplexity | $21.2B | AI search with citations | 37–45% citation hallucination rate; no cryptographic proof |
| Semantic Scholar | Non-profit | Academic papers | No verification; open to partnership |
| Thomson Reuters | Public | Legal research & compliance | Legacy architecture; no AI-native compliance |
| Compliance.ai | Private | Regulatory change mgmt | Narrow focus; no verified corpus or Nessie |
| Chainalysis | Private | Blockchain analytics | Crypto-only; Arkova covers all regulatory domains |

## 4.9 Multi-Lingual Training

- Wave 1 (English): US, UK, Australia, Canada, Singapore, Kenya, South Africa, Nigeria, Ghana, India, Hong Kong.

- Wave 2 (European): French, German, Dutch, Italian via EUR-Lex and national registries.

- Wave 3 (Asian): Japanese (EDINET), Korean (DART), Simplified Chinese (CNINFO).

- Wave 4 (Latin American): Portuguese (Brazil CVM, INPI), Spanish (Mexico, Colombia, Chile, Argentina, Peru).

- Wave 5 (Middle Eastern): Arabic (UAE DIFC/ADGM, Saudi Tadawul).

# Part 5: Verification Bootstrap Strategy

## 5.1 Executive Summary

Arkova’s verification API creates a two-sided marketplace: anchored documents on the supply side, and agent-driven verification calls ($0.002/call via x402) on the demand side. The cold-start problem is existential — verification is worthless without a corpus, and anchoring is uncompelling without verification demand.

With Merkle-tree batching, anchoring costs approximately $0.002–$0.003 per document at scale. A corpus of 10M documents (achievable in 12 months) requires roughly $20K–$30K in direct anchoring costs. The real value is in the network effect: each anchored document makes the platform more valuable to every verifier, and vice versa.

## 5.2 Priority Ranking

| Priority | Approach | Effort | Corpus Velocity | Strategic Value |
| --- | --- | --- | --- | --- |
| 1 | Public Records Anchoring | Low | 1M+ docs/90 days | Immediate volume, free data |
| 2 | Agent-Initiated Anchoring | Medium | Scales with adoption | Demand-side flywheel |
| 3 | Open Data Partnerships | Low–Med | 500M+ metadata records | Academic credibility |
| 4 | Dev/OSS Supply Chain | Medium | Scales with devs | Developer community |
| 5 | Web Archiving | Medium | Unlimited | Broad utility, legal nuance |
| 6 | E-Signature Integration | High | Scales with partners | Highest per-doc value |
| 7 | News/Media Verification | High | Scales with partners | Strategic positioning |

## 5.3 Approach 1: Public Records Anchoring

Public records represent the lowest-friction path to a massive initial corpus. Government documents (SEC EDGAR, USPTO, PACER, Federal Register, SAM.gov) are freely available, legally unencumbered, and in the public domain. A single developer can stand up the initial pipeline in 2–3 weeks.

Technical flow: Bulk-download/API-poll documents, client-side fingerprint using Arkova’s hashing algorithm, aggregate into Merkle trees, anchor Merkle root to Bitcoin via direct OP_RETURN at regular intervals, store Merkle proof in verification index.

Cost: $150–$400/month operating after initial build. Timeline: 500K+ documents in 30 days, 1M+ in 90 days from EDGAR backfill alone.

## 5.4 Approach 2: Agent-Initiated Anchoring

AI agents anchor their own outputs (reports, analyses, decisions, code), creating both supply and demand. The SDK provides a single function call: arkova.anchor(output) returns a receipt. Any downstream agent or human verifies for $0.002 via x402.

Framework integrations: LangChain middleware (224.6M PyPI downloads/month), CrewAI tool (1.8M+ monthly downloads), Vercel AI SDK middleware (20M+ npm downloads), and MCP server (becoming the universal standard for agent tool integration).

## 5.5 Approach 3: Open Data Partnerships

Academic databases (OpenAlex: 474M scholarly works, Crossref: 180M DOIs, PubMed: 40M+ citations, arXiv: 2.4M preprints) represent massive, high-credibility corpus opportunities. Arkova adds a cryptographic trust layer to their metadata for free, monetizing via third-party verification calls.

## 5.6 Approach 4: Developer/OSS Supply Chain

Software supply chain attacks surged 742% since 2020. The market for supply chain security is $5.53B (2025). Arkova anchors Sigstore entries, SLSA provenance, SBOMs, git commits, and package hashes to Bitcoin via a GitHub Action and npm hook. Free tier for open-source projects builds corpus and community.

## 5.7 Approach 5: Web Archiving / Proof of Web State

Captures and fingerprints public web pages using headless browsers (Playwright), anchoring canonical DOM fingerprints to Bitcoin. Enterprise information archiving market: $10.56B (2025). Runs as a background capability due to DOM canonicalization complexity.

## 5.8 Approach 6: E-Signature Integration

E-signature platforms (DocuSign 67.62% market share, Adobe Sign ~20%) process billions of documents annually. Bitcoin anchoring at signature completion strengthens legal standing. Start with Dropbox Sign/PandaDoc as proof of concept, then pursue DocuSign ISV partnership with traction data. E-signature market: $7–$14.7B (2025), growing to $24.5–$51B by 2030.

## 5.9 Approach 7: News/Media Verification

Deepfake content surged from 500K files (2023) to 8M (2025). Content verification market: $1.63B (2025), projected $5.12B by 2030. Integration via C2PA standard (v2.2, steering committee includes Adobe, BBC, Google, Meta, Microsoft, OpenAI). Start by anchoring RSS feeds, then pursue news organization partnerships.

## 5.10 Wave Phasing

- Wave 1 (Months 1–3): Public Records Anchoring + Agent SDK. Target: 1M docs in 90 days. Cost: $150–$400/month.

- Wave 2 (Months 3–6): Open Data Partnerships (OpenAlex, Crossref) + Developer/OSS (GitHub Action). Target: 500M metadata records + 1,000+ repos.

- Wave 3 (Months 6–12): E-Signature Integration (Dropbox Sign/PandaDoc POC) + News/Media (RSS-based POC, C2PA). Web Archiving runs as background capability throughout.

## 5.11 Combined Financial Model

| Quarter | Anchoring Costs | Infrastructure | Total Monthly | Cumulative Corpus |
| --- | --- | --- | --- | --- |
| Q1 (Mo 1–3) | $200/mo | $300/mo | $500/mo | 1.5M documents |
| Q2 (Mo 4–6) | $500/mo | $600/mo | $1,100/mo | 5M documents |
| Q3 (Mo 7–9) | $800/mo | $800/mo | $1,600/mo | 8M documents |
| Q4 (Mo 10–12) | $1,000/mo | $1,000/mo | $2,000/mo | 12M+ documents |

Total 12-month corpus-building cost: approximately $15,600 (assuming Merkle tree batching and founder engineering time).

# Part 6: Global Data Source Registry

## 6.1 Regional Readiness Heatmap

Each source is evaluated across nine dimensions: data source, volume, access method, legal analysis, language, data format, update frequency, cost, and technical complexity.

| Region | APIs | Volume | Legal | Cost | Language | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| UK/EU | Excellent | Very High | GDPR Complex | Mostly Free | EN/Multi | Tier 1 |
| Australia | Good | High (3.4M) | Privacy Act | Free APIs | English | Tier 1 |
| Canada | Moderate | High (2.5M) | Fragmented | Mixed | EN/FR | Tier 1 |
| Singapore/HK | Good | High | PDPA/PDPO | Mixed | English | Tier 1 |
| Japan/Korea | Excellent | Very High | APPI/PIPA | Free APIs | JP/KR | Tier 2 |
| India | Moderate | Very High | IT Act/SPDI | Low cost | English | Tier 1 |
| China | Limited | Massive | PIPL/Complex | Mixed | Chinese | Tier 3 |
| Brazil | Good | High | LGPD | Free | Portuguese | Tier 2 |
| LatAm (other) | Limited | Moderate | Varied | Free/Low | Spanish | Tier 2–3 |
| Kenya | Limited | Moderate | DPA 2019 | Free | English | Tier 2 |
| South Africa | Limited | Moderate | POPIA | Mixed | English | Tier 2 |
| UAE | Emerging | Small | PDPL/DIFC | Free | EN/AR | Tier 2 |
| Saudi Arabia | Basic | Small | PDPL | Mixed | Arabic/EN | Tier 3 |

## 6.2 Priority Tiers

- Tier 1 (Immediate — Q2 2026): UK (Companies House), EU (EUIPO/EPO/EUR-Lex), Australia (ASIC/ABR), Singapore (ACRA/IPOS), India (MCA/Indian Kanoon), Japan (EDINET), South Korea (DART/KIPRIS)

- Tier 2 (Q3–Q4 2026): Canada (SEDAR+/CanLII/OSFI), Brazil (CVM/DOU), Chile (CMF), Kenya (Kenya Law/Gazette), South Africa (SAFLII/CIPC), Hong Kong (HKEX/ICRIS), UAE (DIFC/ADGM)

- Tier 3 (2027+): China (CNINFO/CNIPA), Mexico, Colombia, Argentina, Peru, Philippines, Indonesia, Nigeria, Ghana, Saudi Arabia

## 6.3 Australia

One of the most accessible data environments globally. ASIC provides REST API (OAuth 2.0, free DSP registration) covering 3.4M registered companies with weekly updates. AustLII holds 1.5M+ cases but prohibits scraping (requires licensing agreement). IP Australia offers OAuth 2.0 APIs for patents and trademarks. ABR/ABN Lookup provides free SOAP/HTTP web services covering 3.4M active businesses with hourly updates.

## 6.4 Canada

Fragmented due to provincial jurisdiction. SEDAR+ covers all Canadian public company filings (1.1M+ annual documents, free search). CIPO provides bulk IP download (2.24–2.5M patent documents since 1878). CanLII offers REST API covering 1M+ linked legal documents. Provincial registries (Ontario 2M+, BC 1M+, Alberta 1M+) require third-party aggregation. OSFI provides open data on 400+ federally regulated financial institutions.

## 6.5 Latin America

Brazil leads with open data initiatives: CVM provides REST API for securities, DOU publishes 200K+ notices/month with REST API and bulk XML. INPI handles 504K trademark applications (2025 record). Mexico offers DataBursatil REST API for BMV data. Chile’s CMF provides well-documented REST API. Colombia uses CKAN API via datos.gov.co. Argentina and Peru lack official APIs but have third-party options.

## 6.6 Asia

Japan’s EDINET provides a free API (v2) for 4,125+ listed companies with same-day XBRL filing. South Korea’s DART offers free API with 10-year data for all listed companies. Singapore’s ACRA has an API Marketplace, and IPOS offers data.gov.sg APIs. India’s MCA21 covers 1.3M+ companies with bulk data via data.gov.in, and Indian Kanoon provides a free REST API for 100K+ legal documents. Hong Kong’s ICRIS offers real-time entity data, and HKEX provides web-based company announcements. China presents significant barriers: PIPL compliance, access restrictions, and Chinese-only data.

## 6.7 Africa

Kenya: Kenya Law provides free web access to legal decisions and Kenya Gazette offers daily publication. eCitizen provides basic business search. South Africa: SAFLII offers 500K+ legal documents, and CIPC handles company registrations ($5–$10/search). Nigeria: CAC provides web search for business registrations. Ghana: RGD and GhIPO offer basic web portals. Most African sources lack formal APIs, requiring web-based access strategies.

## 6.8 Europe

Companies House (UK) provides free REST API covering 5M+ companies with real-time filing. EUIPO offers free TMView and DesignView APIs (75M+ records). EPO provides Open Patent Services REST API for 130M+ patent documents. EUR-Lex provides SPARQL/REST access to EU law. IPO (UK) offers free patent/trademark search. National registries vary in API maturity across member states.

## 6.9 Middle East

UAE free zones (DIFC, ADGM) offer English-language registries with web-based search. DIFC provides free basic company search; ADGM operates a modern digital-first registry. Saudi Arabia’s Tadawul provides web-based market data for 250+ listed companies. Mainland UAE data (MOHRE) requires Arabic processing and local legal review. PDPL (Saudi) has a 2-year transition period ending 2026.

## 6.10 Data Bootstrap Timeline & Costs

| Wave | Timeline | Engineering Cost | Legal/Licensing | Total |
| --- | --- | --- | --- | --- |
| Wave 1 (US, UK, AU, CA, SG) | Months 0–6 | $150K–$250K | $20K–$40K | $170K–$290K |
| Wave 2 (EU, IN, JP, KR, HK) | Months 4–12 | $200K–$350K | $40K–$80K | $240K–$430K |
| Wave 3 (LatAm, Africa, ME, CN) | Months 8–18 | $250K–$400K | $60K–$120K | $310K–$520K |
| Total | 18 months | $600K–$1M | $120K–$240K | $720K–$1.24M |

# Part 7: Gap Analysis, Risks & Open Questions

## 7.1 Critical Path Dependencies

| Dependency | Impact | Mitigation | Status |
| --- | --- | --- | --- |
| AWS KMS for Bitcoin mainnet signing | Blocks production mainnet anchoring; testnet only | Apply for KMS asymmetric signing access; fallback to self-managed HSM | Blocked — application pending |
| Nessie training infrastructure | Delays Nessie prototype and production deployment | Together AI for initial runs; self-hosted GPU cluster for scale | In progress — EDGAR fetcher building |
| Self-hosted x402 facilitator | Production payment processing depends on stability | Extensive load testing; Coinbase hosted as dev/testnet fallback | In development |
| QTSP partnership for e-signatures | Phase III e-signature functionality blocked | Begin outreach to European QTSPs in Phase II | Not started |

## 7.2 Technical Risks

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Multi-language NLP quality in Nessie | Medium | High | Language-specific LoRA adapters; human-in-the-loop for low-resource languages |
| Data source API instability/changes | High | Medium | Adapter abstraction layer; monitoring and alerting on ingestion failures |
| WebLLM performance on consumer hardware | Medium | Medium | Quantization (4-bit/8-bit); progressive loading; server-side fallback |
| Bitcoin anchoring costs at scale | Low | Medium | Merkle tree batching; anchor once per block with thousands of documents |
| Rate limiting on government data sources | High | Medium | Respectful scraping; bulk download where available; caching layer |
| Hallucination in Nessie outputs | Medium | High | RAG-first architecture; confidence scoring; every claim includes verifiable source link |
| Model drift as corpus grows | Medium | Medium | Automated eval benchmarks after every training update; regression thresholds block degraded models |

## 7.3 Regulatory Risks

| Jurisdiction | Risk | Mitigation |
| --- | --- | --- |
| EU (GDPR) | Data processing of regulatory filings may contain PII | PII detection and redaction pipeline; GDPR-compliant processing agreements |
| EU (AI Act) | Nessie likely high-risk if used for compliance decisions | Transparent verified training data positions Arkova well; GPAI transparency obligations effective Aug 2025 |
| China | Data localization requirements; CAC approval may be needed | In-country infrastructure; local legal counsel; phased approach |
| India | DPDP Act compliance for data processing | Process only public filings; no personal data retention |
| Brazil | LGPD compliance; Portuguese language processing quality | Local data processing; human review for quality |
| Kenya | Evolving data protection framework | Active engagement with local counsel (in progress) |

## 7.4 Competitive Risks

- OpenAI, Google, and Anthropic could add verification features. However, bolt-on verification lacks Arkova’s corpus-level anchoring advantage. Larger players are unlikely to adopt Bitcoin anchoring as a core architectural decision.

- Harvey AI ($11B valuation) dominates legal AI but lacks cryptographic verification and agent-native micropayment API.

- AlphaSense ($4B) is search-only with no anchoring, compliance automation, or verified AI.

- The 12–18 month head start on corpus anchoring is the most durable advantage. The strategic imperative is to build network effects within that window.

## 7.5 Operational Gaps

- SOC 2 Type II certification targeted for Month 12. Security policies Month 3, Type I audit Month 6, observation period Month 9, Type II report Month 12.

- ML talent: Synthetic data distillation approach requires 1 ML engineer ($150K–$180K). Focus hiring on domain expertise (financial/legal document understanding) rather than pure ML research.

- Partnership bandwidth: Limited founder time for partnership development. Priority: DocuSign vs. Crossref vs. news organizations requires explicit sequencing.

## 7.6 Consolidated Open Questions

| # | Question | Owner | Status |
| --- | --- | --- | --- |
| 1 | AWS KMS approval timeline for asymmetric signing | Carson | Pending |
| 2 | Optimal QTSP partners for eIDAS e-signatures | Legal | Not started |
| 3 | China data localization architecture and cost | Engineering | Research |
| 4 | Kenya legal counsel engagement scope | Carson | In progress |
| 5 | Nessie/WebLLM performance benchmarks on target hardware | ML Team | Not started |
| 6 | Multi-jurisdiction conflict-of-law implications for compliance attestations | Legal | Not started |
| 7 | Pricing validation for compliance SaaS tiers | Product | Not started |
| 8 | Nessie accuracy benchmarks vs. GPT-4/Claude on regulatory tasks | ML Team | Planned |
| 9 | Merkle batching frequency: per-block vs. daily batches | Engineering | Decision needed |
| 10 | Free vs. paid anchoring for cold-start economics | Product | Decision needed |
| 11 | Corpus index: open metadata vs. private proofs | Product | Decision needed |
| 12 | DOM canonicalization standard for web archiving | Engineering | Research |
| 13 | Enterprise pricing tiers for verification API | Product | Not started |
| 14 | Partnership prioritization: DocuSign vs. Crossref vs. news orgs | Carson | Decision needed |

## 7.7 Alignment Findings Requiring Resolution

From the cross-document alignment audit:

- CRITICAL: All references to OpenTimestamps have been removed. Arkova uses direct OP_RETURN anchoring only.

- CRITICAL: Nessie naming applied consistently throughout (previously absent from SLM Analysis).

- CRITICAL: Nessie cost projections corrected to ~$175K–$240K Year 1 (synthetic data approach), replacing inflated 3–4 FTE estimates.

- WARNING: “Verification layer” language replaced with “autonomous compliance infrastructure” throughout.

- WARNING: Crypto jargon removed from user-facing content.

- WARNING: Synthetic data/distillation methodology now documented in Part 4.

# Appendix

## A. Competitive Matrix

| Capability | Arkova | Harvey AI | AlphaSense | Chainalysis | Compliance.ai | Perplexity |
| --- | --- | --- | --- | --- | --- | --- |
| Cryptographic Verification | ✓ | ✗ | ✗ | Partial | ✗ | ✗ |
| Bitcoin Anchoring (OP_RETURN) | ✓ | ✗ | ✗ | ✗ | ✗ | ✗ |
| Agent Micropayments (x402) | ✓ | ✗ | ✗ | ✗ | ✗ | ✗ |
| Nessie (Verified Intelligence) | ✓ | ✗ | ✗ | ✗ | ✗ | ✗ |
| Multi-Jurisdiction Coverage | 30+ | Limited | Limited | Crypto-focused | US + EU | N/A |
| Compliance Automation | Full | ✗ | ✗ | Partial | Partial | ✗ |
| Client-Side Inference | ✓ | ✗ | ✗ | ✗ | ✗ | ✗ |
| Real-Time Regulatory Monitoring | ✓ | ✗ | Partial | ✗ | ✓ | ✗ |
| E-Signature Integration | Planned | ✗ | ✗ | ✗ | ✗ | ✗ |
| Verified Citation Chain | ✓ | ✗ | ✗ | ✗ | ✗ | 37–45% halluc. |

## B. Architecture Overview

The Arkova platform consists of five primary layers, each independently scalable and designed for multi-tenant operation with jurisdiction-level data isolation:

- Data Ingestion Layer: Source adapters, document processors, and the anchoring engine. Handles multi-jurisdiction, multi-language document intake.

- Verification Layer: Bitcoin anchoring via direct OP_RETURN, cryptographic hash verification, and Merkle tree management.

- Intelligence Layer: Nessie (Llama 3.1 8B + LoRA adapters), RAG pipeline with Jina v3 embeddings, and compliance reasoning engine.

- API Layer: REST API with x402 payment integration, MCP server, and agent framework SDKs (LangChain, CrewAI, Vercel AI SDK).

- Application Layer: Compliance dashboards, monitoring tools, and enterprise management console.

## C. Terminology Rules

- SLM is always “Nessie” — never “the SLM” or “the model” in external content.

- Vision is “autonomous compliance infrastructure” — never just “verification layer” or “verification network.”

- No OpenTimestamps — direct OP_RETURN only.

- Self-hosted facilitator for production — Coinbase hosted is dev/testnet fallback only.

- Documents never leave the device — core privacy guarantee.

- Non-custodial model — Arkova never holds user funds.

- No crypto jargon in user-facing content — avoid “wallet,” “transaction logs,” blockchain-specific terminology.

- Use “settlement records” or “payment records” instead of “transaction logs.”

- Global scope — never position as US-only.

## D. Environment Variables Reference

Key environment variables for Arkova platform deployment:

- ARKOVA_BTC_NETWORK: mainnet | testnet (Bitcoin network selection)

- ARKOVA_FACILITATOR_MODE: self-hosted | coinbase (x402 facilitator)

- ARKOVA_KMS_KEY_ID: AWS KMS key for Bitcoin signing

- ARKOVA_NESSIE_MODEL: Path to Nessie LoRA adapter

- ARKOVA_EMBEDDING_MODEL: jina-v3 | bge-m3 (RAG embedding model)

- ARKOVA_VECTOR_DB: pinecone | pgvector (vector database selection)

- ARKOVA_X402_PRICING: JSON pricing config per endpoint

- ARKOVA_ANCHORING_BATCH_SIZE: Merkle tree batch size (default: 10000)

# References & Sources

## x402 Protocol

- x402 Official Site

- x402 GitHub Repository

- x402 V2 Launch Announcement

- x402 Foundation Launch (Cloudflare)

- x402 Express Quickstart

- x402 Whitepaper

- InfoQ — x402 Expands Capabilities

## Arkova Internal Sources

- ArkovaCarson Repository

- CLAUDE.md Engineering Constitution (v2026-03-21)

- docs/BACKLOG.md — Story status and open work

- HANDOFF.md — Current state and blockers

- docs/confluence/ — 13 architecture and implementation docs

- Arkova Strategic Roadmap Google Doc (internal)

## Nessie / SLM Architecture

- Meta Llama 3.1 Model Card

- Together AI Pricing

- Modal Pricing

- WebLLM Project

- vLLM Project

- MiniMax LLM-to-LLM Training Approach (referenced for synthetic data methodology)

- LoRA Paper (Hu et al., 2021)

## Competitive Landscape

- Harvey AI (Series D, $11B valuation reported)

- AlphaSense ($500M+ ARR reported)

- Bloomberg GPT Paper

- Semantic Scholar

- Elicit

- CaseText (Thomson Reuters)

- Lexis+ AI

- PatSnap

- Sigstore

- C2PA (Coalition for Content Provenance)

## Global Data Sources

- SEC EDGAR

- EDGAR Full-Text Search API

- USPTO Patent Full-Text

- Federal Register API

- OpenAlex API

- Crossref API

- UK Companies House API

- UK BAILII

- Australia ASIC

- Australia AustLII

- Canada SEDAR+

- Canada CanLII

- Japan EDINET

- South Korea DART

- India MCA

- India SEBI EDGAR

- Indian Kanoon

- Singapore ACRA

- China CNINFO

- Kenya Law Reports

- Kenya eCitizen

- South Africa CIPC

- South Africa SAFLII

- EU EUR-Lex

- European Patent Office

- EUIPO

## Compliance Market

- Global compliance spend estimates from Gartner and Deloitte industry reports

- Agentic AI in Treasury — CTMFile

- GTreasury GSmart AI

- HighRadius Agentic AI

## Legal Precedents (Scraping Legality)

- hiQ Labs v. LinkedIn (9th Circuit, 2022) — public data scraping

- CFAA (Computer Fraud and Abuse Act) — scope limitations

- GDPR (EU), CCPA (California), POPIA (South Africa), PDPA (Singapore), LGPD (Brazil), DPA 2019 (Kenya) — data protection frameworks referenced per jurisdiction