ARKOVA

Product Backlog

All Workstreams  |  March 2026

63 backlog items across 8 workstreams

# Table of Contents

# 1. MVP Completion

7 items

| ID | Title | User Story | Acceptance Criteria | Priority | Complexity | Dependencies | Phase | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| MVP-INFRA-07 | Sentry source maps + DSN | As a developer, I want Sentry source maps uploaded and DSN configured so that production errors are traceable | Source map upload plugin configured in build; DSN env vars set in production; Error stack traces resolve to source in Sentry dashboard | P1 | S | None | MVP | In Progress |
| MVP-TLA-01 | credential_type immutability | As a system, I want credential_type to be immutable after SECURED status so that anchored data integrity is guaranteed | Migration with trigger guard preventing credential_type changes on SECURED anchors; RLS tests pass; Existing anchors unaffected | P1 | M | None | MVP | Not Started |
| MVP-TLA-02 | TLA+ check in CI | As a developer, I want TLA+ verification to run in CI when machines/ files change so that state machine correctness is maintained | CI step added for machines/ changes; TLA+ check runs on PR; Fails block merge | P2 | S | None | MVP | Not Started |
| MVP-OPS-KMS | AWS KMS key provisioning | As the system, I want AWS KMS signing keys provisioned so that mainnet Bitcoin anchoring can begin | KMS key created; SignetChainClient replaced with MainnetChainClient; Key rotation policy documented | P1 | L | AWS account setup | MVP | Blocked |
| MVP-OPS-DNS | DNS + custom domain | As a user, I want to access Arkova at app.arkova.io so that the product feels production-ready | DNS records configured; SSL certificate provisioned; Vercel custom domain set | P1 | S | None | MVP | Not Started |
| MVP-OPS-SEED | Strip seed data | As the ops team, I want demo users removed from production so that the database is clean for launch | Seed data strip script created; Demo users (admin_demo, user_demo, beta_admin) removed; Production migration tested | P1 | S | None | MVP | Not Started |
| MVP-OPS-SOC2 | SOC 2 evidence collection | As the compliance team, I want SOC 2 evidence collection started so that we can begin the audit process | CI logs exported; RLS test results archived; Audit event samples collected; Evidence repository created | P2 | M | None | MVP | Not Started |

# 2. x402 Implementation

10 items

| ID | Title | User Story | Acceptance Criteria | Priority | Complexity | Dependencies | Phase | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| X402-001 | Migration 0076 — x402 payments table | As the system, I want an x402_payments table so that pay-per-request settlements are tracked | Migration created with x402_payments table; RLS enabled (service_role only); Indexes on tx_hash, payer_address, created_at; Rollback notes included | P0 | M | None | 1.5 | Not Started |
| X402-002 | Environment variables | As a developer, I want x402 env vars configured so that the payment system can connect to facilitator and receive USDC | X402_FACILITATOR_URL, ARKOVA_USDC_ADDRESS, X402_NETWORK added to .env.example; Worker fails loudly if missing when flag enabled | P0 | S | None | 1.5 | Not Started |
| X402-003 | ENABLE_X402_PAYMENTS switchboard flag | As the ops team, I want x402 payments gated by a feature flag so that we can enable it independently from the verification API | Flag added to switchboard (default: false); Independently toggleable from ENABLE_VERIFICATION_API; Tests for flag behavior | P0 | S | None | 1.5 | Not Started |
| X402-004 | Install x402 packages | As a developer, I want @x402/express, @x402/evm, @x402/core installed in the worker so that the middleware is available | Packages added to services/worker/package.json; npm install succeeds; No version conflicts | P0 | S | None | 1.5 | Not Started |
| X402-005 | x402 middleware setup | As the system, I want x402 payment middleware configured so that unpaid requests receive 402 responses with payment details | services/worker/src/middleware/x402.ts created; Route config for GET /api/v1/verify/:id at $0.002 USDC on Base; Facilitator client configured from env vars | P0 | M | X402-002, X402-004 | 1.5 | Not Started |
| X402-006 | Dual-auth middleware | As the system, I want requests routed to either API key auth or x402 payment so that both billing paths work | services/worker/src/middleware/dualAuth.ts created; API key → existing HMAC-SHA256 flow; No key + flag on → x402; No key + flag off → 401; Tests for all 4 paths | P0 | L | X402-003, X402-005 | 1.5 | Not Started |
| X402-007 | Credit/entitlement tracking | As the system, I want x402 payments logged to billing_events so that revenue is tracked alongside Stripe | Post-payment hook inserts x402_payments row + billing_events row (type: x402_verification); No monthly quota for x402 (pay-per-request) | P1 | M | X402-001, X402-006 | 1.5 | Not Started |
| X402-008 | Audit event logging | As the compliance team, I want x402 payments in the audit trail so that all revenue events are traceable | Audit event type x402_payment_received; Logs payer address, tx hash, amount, network, verification request ID, timestamp | P1 | S | X402-007 | 1.5 | Not Started |
| X402-009 | Rate limiting by payer address | As the system, I want x402 requests rate-limited by wallet address so that abuse is prevented | Rate limit at 1000 req/min per payer address; Exceeding returns 429 (not 402); Configurable without deploy | P1 | M | X402-006 | 1.5 | Not Started |
| X402-010 | Self-hosted facilitator | As the ops team, I want a self-hosted x402 facilitator so that we control the full payment verification pipeline | @x402/facilitator deployed as sidecar to worker; X402_FACILITATOR_URL points to self-hosted instance; Coinbase testnet facilitator used only for development | P2 | XL | X402-006 | 1.5 | Not Started |

# 3. Nessie (Verified Intelligence)

10 items

| ID | Title | User Story | Acceptance Criteria | Priority | Complexity | Dependencies | Phase | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| NESSIE-001 | Dataset preparation pipeline (EDGAR) | As a data engineer, I want an EDGAR fetcher in the worker so that SEC filings are ingested and prepared for training | EDGAR fetcher job in services/worker/src/jobs/; public_records migration with RLS; Respects EDGAR rate limits (10 req/s); JSONL export for training; Switchboard flag ENABLE_PUBLIC_RECORDS_INGESTION | P0 | L | None | 1.5 | In Progress |
| NESSIE-002 | Synthetic data generation scripts | As an ML engineer, I want scripts that use Claude/Gemini to generate training pairs from anchored filings so that we have labeled data without manual effort | Script that takes EDGAR filing → generates 50+ Q&A pairs via API; Configurable prompt templates; Cost tracking per run; Output in instruction/completion JSONL format | P0 | M | NESSIE-001 | 1.5 | Not Started |
| NESSIE-003 | Training data validation | As an ML engineer, I want automated validation of training data so that model quality is ensured | Format validation (JSONL schema); Deduplication check; Token count distribution analysis; Quality sampling report | P1 | S | NESSIE-002 | 1.5 | Not Started |
| NESSIE-004 | First LoRA fine-tune (EDGAR) | As the product team, I want Nessie’s first domain adapter trained on EDGAR data so that we have a working prototype | Llama 3.1 8B base + LoRA adapter; Trained on Together AI or Modal; Evaluation against base model on SEC Q&A benchmark; Adapter saved and versioned | P0 | XL | NESSIE-002 | 1.5 | Not Started |
| NESSIE-005 | RAG pipeline | As the system, I want a retrieval-augmented generation pipeline so that Nessie can cite verified source documents | Embedding model (Jina v3 or similar); Vector store for anchored document index; Query → retrieve → generate with citations; Each citation links to Bitcoin-anchored source | P1 | XL | NESSIE-001 | 1.5 | Not Started |
| NESSIE-006 | Evaluation framework | As an ML engineer, I want automated evaluation so that model quality is measurable | Benchmark suite: SEC filing Q&A, patent analysis, academic citation; Compare Nessie vs base Llama vs GPT-4; Automated regression testing on each training run | P1 | L | NESSIE-004 | 1.5 | Not Started |
| NESSIE-007 | WebLLM client-side inference | As a user, I want Nessie to run in my browser so that documents never leave my device | WebLLM integration with quantized Nessie model; 40–180 tok/s performance; Privacy guarantee maintained; Fallback to server-side for complex queries | P2 | XL | NESSIE-004 | II | Not Started |
| NESSIE-008 | /nessie/query API endpoint | As an agent, I want to query Nessie via API so that I get verified document intelligence programmatically | New endpoint in worker; x402 payment support; RAG-backed responses with citations; Rate limiting; Audit logging | P1 | L | NESSIE-005, X402-006 | 1.5 | Not Started |
| NESSIE-009 | Multi-domain LoRA adapters | As the product team, I want domain-specific adapters so that Nessie excels across SEC, patents, academic, and regulatory domains | Separate LoRA adapters for: SEC filings, USPTO patents, academic papers, regulatory documents; Multi-LoRA routing based on query classification | P2 | XL | NESSIE-004, BOOT-002, BOOT-004 | II | Not Started |
| NESSIE-010 | Multi-lingual training | As the product team, I want Nessie to handle non-English documents so that global jurisdictions are supported | Training data preparation for Spanish, Portuguese, Japanese, Korean; Multilingual LoRA adapters; Evaluation per language | P3 | XL | NESSIE-009, GLOBAL wave 2 | III | Not Started |

# 4. Verification Bootstrap

10 items

| ID | Title | User Story | Acceptance Criteria | Priority | Complexity | Dependencies | Phase | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| BOOT-001 | EDGAR bulk ingestion | As the system, I want all 10-K, 10-Q, 8-K filings ingested so that the verification corpus has 10M+ SEC documents | Bulk fetcher for all EDGAR filing types; Fingerprints generated and stored; Queued for batch anchoring; Progress tracking and resumability | P0 | L | NESSIE-001 | 1.5 | Not Started |
| BOOT-002 | USPTO patent fetcher | As the system, I want patent filings ingested so that patent verification is available | USPTO bulk data download integration; Patent grant and application parsing; Fingerprinting and anchoring queue | P1 | L | NESSIE-001 | 1.5 | Not Started |
| BOOT-003 | Federal Register fetcher | As the system, I want Federal Register documents ingested so that regulatory document verification is available | Federal Register API integration; Document parsing and fingerprinting; Daily incremental updates | P1 | M | NESSIE-001 | 1.5 | Not Started |
| BOOT-004 | OpenAlex academic integration | As the system, I want academic papers indexed so that scholarly verification is available | OpenAlex API integration or bulk download; 250M+ works indexed; Metadata extraction and fingerprinting | P2 | L | NESSIE-001 | 1.5 | Not Started |
| BOOT-005 | UK Companies House | As the system, I want UK corporate filings ingested so that UK verification is available | Companies House API integration; 5.4M+ companies indexed; Filing documents fingerprinted and anchored | P2 | M | NESSIE-001 | 1.5 | Not Started |
| BOOT-006 | Australia ASIC/ABR | As the system, I want Australian corporate data ingested so that Australian verification is available | ASIC and ABR API integration; Business registry data indexed | P2 | M | NESSIE-001 | 1.5 | Not Started |
| BOOT-007 | Canada SEDAR+ | As the system, I want Canadian securities filings ingested so that Canadian verification is available | SEDAR+ integration; Securities filings indexed and fingerprinted | P2 | M | NESSIE-001 | 1.5 | Not Started |
| BOOT-008 | Agent-initiated anchoring SDK | As an AI agent developer, I want an SDK to anchor agent outputs so that agent-generated content is verifiable | TypeScript + Python SDK; anchor() method that fingerprints and queues; Returns anchor receipt; x402 payment for anchoring | P1 | L | X402-006 | 1.5 | Not Started |
| BOOT-009 | GitHub Action for OSS | As an OSS maintainer, I want a GitHub Action that anchors releases so that software supply chain integrity is verifiable | GitHub Action in marketplace; Anchors release artifacts, commits, SBOMs; Free tier for public repos | P2 | M | BOOT-008 | 1.5 | Not Started |
| BOOT-010 | Batch Merkle tree optimization | As the system, I want batch anchoring via Merkle trees so that anchoring costs are minimized | Merkle tree construction for batch fingerprints; Single OP_RETURN per batch; Proof generation for individual items within batch; Cost reduction to fractions of a cent per item | P1 | XL | MVP-OPS-KMS | 1.5 | Not Started |

# 5. Global Data Ingestion

9 items

| ID | Title | User Story | Acceptance Criteria | Priority | Complexity | Dependencies | Phase | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| GLOBAL-W1-001 | Singapore ACRA/SGX | As the system, I want Singapore corporate and securities data ingested | ACRA API integration; SGX filings indexed | P2 | M | NESSIE-001 | 1.5 | Not Started |
| GLOBAL-W1-002 | India MCA/SEBI/Indian Kanoon | As the system, I want Indian corporate, securities, and legal data ingested | MCA, SEBI, Indian Kanoon integrations; Hindi/English handling | P3 | L | NESSIE-001 | II | Not Started |
| GLOBAL-W2-001 | Japan EDINET | As the system, I want Japanese securities filings ingested | EDINET API integration; Japanese language handling | P3 | L | NESSIE-001 | II | Not Started |
| GLOBAL-W2-002 | South Korea DART | As the system, I want Korean securities filings ingested | DART API integration; Korean language handling | P3 | L | NESSIE-001 | II | Not Started |
| GLOBAL-W2-003 | EU EUR-Lex/EPO/EUIPO | As the system, I want EU regulatory, patent, and IP data ingested | EUR-Lex, EPO, EUIPO integrations; Multi-language support | P3 | XL | NESSIE-001 | II | Not Started |
| GLOBAL-W3-001 | Kenya registries | As the system, I want Kenyan legal and business data ingested | Kenya Law Reports scraper; eCitizen integration where possible; Kenya Gazette indexing | P2 | L | NESSIE-001 | 1.5 | Not Started |
| GLOBAL-W3-002 | South Africa CIPC/SAFLII | As the system, I want South African corporate and legal data ingested | CIPC, SAFLII integrations | P3 | M | NESSIE-001 | II | Not Started |
| GLOBAL-W3-003 | Brazil CVM/INPI | As the system, I want Brazilian securities and IP data ingested | CVM, INPI integrations; Portuguese language handling | P3 | L | NESSIE-001 | II | Not Started |
| GLOBAL-W3-004 | Mexico BMV/IMPI | As the system, I want Mexican securities and IP data ingested | BMV, IMPI integrations; Spanish language handling | P3 | L | NESSIE-001 | II | Not Started |

# 6. API & Developer Experience

7 items

| ID | Title | User Story | Acceptance Criteria | Priority | Complexity | Dependencies | Phase | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| API-001 | Developer documentation site | As a developer, I want comprehensive API docs so that I can integrate with Arkova’s verification API | Documentation site (Docusaurus or similar); OpenAPI spec; Code examples in TypeScript, Python, curl; Authentication guide; Rate limit documentation | P1 | L | None | 1.5 | Not Started |
| API-002 | API sandbox/playground | As a developer, I want a sandbox environment so that I can test integrations without real payments | Sandbox endpoint with test data; Mock x402 payments; Pre-anchored test documents; API key provisioning for sandbox | P1 | M | X402-006 | 1.5 | Not Started |
| API-003 | TypeScript + Python SDKs | As a developer, I want official SDKs so that integration is easy | npm package @arkova/sdk; pip package arkova; Typed methods for verify, anchor, query; x402 payment handling built in | P1 | L | X402-006, NESSIE-008 | 1.5 | Not Started |
| API-004 | MCP server | As an AI agent, I want an MCP server so that I can use Arkova tools natively in agent frameworks | MCP server with verify, anchor, query tools; Published to MCP registry; Works with Claude, Cursor, etc. | P1 | L | NESSIE-008 | 1.5 | Not Started |
| API-005 | LangChain integration | As a LangChain developer, I want Arkova as a LangChain tool so that my agents can verify documents | LangChain tool wrapper; Published to LangChain hub; Documentation and examples | P2 | M | API-003 | 1.5 | Not Started |
| API-006 | CrewAI integration | As a CrewAI developer, I want Arkova as a CrewAI tool | CrewAI tool class; Documentation and examples | P2 | S | API-003 | 1.5 | Not Started |
| API-007 | Webhook notifications | As a developer, I want webhook notifications for anchoring completion so that my system knows when documents are verified | Webhook configuration UI; Delivery on anchor status changes; Retry logic; Signature verification | P2 | M | None | 1.5 | Not Started |

# 7. Compliance Features (Phase II)

5 items

| ID | Title | User Story | Acceptance Criteria | Priority | Complexity | Dependencies | Phase | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| COMPLY-001 | Compliance checking endpoint | As an agent, I want to check document compliance against regulations so that compliance is automated | /api/v1/comply endpoint; Takes document fingerprint + jurisdiction; Returns compliance status with cited regulations; x402 payment | P3 | XL | NESSIE-008, BOOT-003 | II | Not Started |
| COMPLY-002 | Regulatory change detection | As a compliance officer, I want automated regulatory change alerts so that I’m notified of new requirements | Monitor Federal Register, EUR-Lex, jurisdiction-specific gazettes; Detect changes relevant to user’s domain; Email/webhook notifications | P3 | XL | BOOT-003, GLOBAL integrations | II | Not Started |
| COMPLY-003 | Multi-jurisdiction regulatory intelligence | As a compliance team, I want cross-jurisdiction regulatory comparison so that global compliance is manageable | Nessie-powered regulatory Q&A across jurisdictions; Side-by-side comparison of requirements; Citation to verified source documents | P3 | XL | NESSIE-009, GLOBAL integrations | II | Not Started |
| COMPLY-004 | Compliance certificates | As an organization, I want compliance attestation certificates so that we can prove regulatory adherence | Bitcoin-anchored compliance certificates; Machine-readable format; Verifiable via API; Jurisdiction-specific templates | P3 | L | COMPLY-001 | II | Not Started |
| COMPLY-005 | Compliance dashboard | As a compliance officer, I want a dashboard showing compliance status across jurisdictions so that I have a single pane of glass | Multi-jurisdiction compliance status; Document verification status; Regulatory change timeline; Export to PDF | P3 | XL | COMPLY-001, COMPLY-002 | II | Not Started |

# 8. Infrastructure & Operations

5 items

| ID | Title | User Story | Acceptance Criteria | Priority | Complexity | Dependencies | Phase | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| OPS-001 | AWS KMS key provisioning | As the system, I want KMS signing keys for mainnet Bitcoin anchoring | KMS key created and configured; MainnetChainClient integrated; Key rotation policy | P1 | L | AWS account | MVP | Blocked |
| OPS-002 | Mainnet treasury funding | As the system, I want the production fee account funded so that mainnet anchoring can begin | Bitcoin sent to production fee account address; Balance monitoring configured | P1 | S | OPS-001 | MVP | Blocked |
| OPS-003 | GPU compute for Nessie | As the ML team, I want GPU compute provisioned so that training can begin | Together AI or Modal account; API keys configured; Budget alerts set; First training run completed | P0 | M | None | 1.5 | Not Started |
| OPS-004 | Self-hosted facilitator infra | As the ops team, I want facilitator infrastructure deployed so that x402 payments are self-custody | @x402/facilitator deployed; Health monitoring; Failover to Coinbase testnet as backup | P2 | L | X402-010 | 1.5 | Not Started |
| OPS-005 | Pen test budget | As the security team, I want a penetration test scheduled so that security posture is validated before enterprise sales | Vendor selected; Scope defined (API, worker, Supabase); Budget allocated; Findings remediation plan | P2 | M | None | 1.5 | Not Started |

# Summary

## Items by Workstream

| Workstream | Count |
| --- | --- |
| MVP Completion | 7 |
| x402 Implementation | 10 |
| Nessie (Verified Intelligence) | 10 |
| Verification Bootstrap | 10 |
| Global Data Ingestion | 9 |
| API & Developer Experience | 7 |
| Compliance Features (Phase II) | 5 |
| Infrastructure & Operations | 5 |
| TOTAL | 63 |

## Items by Priority

| Priority | Count |
| --- | --- |
| P0 | 11 |
| P1 | 22 |
| P2 | 17 |
| P3 | 13 |

## Items by Status

| Status | Count |
| --- | --- |
| Not Started | 58 |
| In Progress | 2 |
| Blocked | 3 |

## Critical Path

| Critical Path | Dependency Chain |
| --- | --- |
| Mainnet Anchoring | OPS-001 (KMS) → OPS-002 (Treasury Funding) → Mainnet Bitcoin Anchoring |
| Nessie First Model | NESSIE-001 (EDGAR Pipeline) → NESSIE-002 (Synthetic Data) → NESSIE-004 (First LoRA Fine-tune) |
| Payment Infrastructure | X402-001 (Payments Table) → X402-002/003/004 (Config) → X402-005 (Middleware) → X402-006 (Dual Auth) |