ARKOVA

Autonomous Compliance Infrastructure

Powered by Nessie — The Verified Intelligence Engine

Strategic Roadmap & Implementation Plan

Version 2.0 | March 2026

DRAFT — CONFIDENTIAL

# Table of Contents

# Executive Summary

Arkova is building autonomous compliance infrastructure to replace manual compliance processes with AI-powered, cryptographically verified automation that operates 24/7 across every jurisdiction. Every verification is backed by Bitcoin-anchored evidence, providing immutable proof of regulatory status.

The platform rests on three strategic pillars:

- Anchored Verification: Bitcoin-timestamped proof of document existence and regulatory filings, providing a tamper-proof foundation for compliance evidence.

- Verified Intelligence (Nessie): Arkova’s domain-specific language model trained on cryptographically verified data — the only language model with provably authentic training data. Nessie enables regulatory reasoning, compliance checking, and multi-jurisdiction intelligence.

- Global Regulatory Coverage: Systematic ingestion and anchoring of regulatory documents from 30+ jurisdictions, creating the world’s most comprehensive verified regulatory corpus.

Revenue Model

- Per-verification API: $0.002 per verification via x402 micropayments (agent-to-agent autonomous payments).

- Compliance SaaS: $2,000–$10,000/month for automated compliance monitoring, regulatory intelligence, and audit trail management.

- Enterprise Licensing: Custom pricing for platform licensing, dedicated SLM instances, and full CCO replacement suites.

Market Opportunity

Global compliance spend exceeds $50B annually and is growing at 15% per year. Regulatory complexity is accelerating across jurisdictions, creating an urgent need for automated, AI-driven compliance solutions. Arkova’s combination of cryptographic proof, verified AI, and global coverage creates a defensible moat in a market ripe for disruption.

# Part 1: x402 Payment Protocol — Implementation Plan

The x402 protocol is the payment backbone for Arkova’s autonomous compliance infrastructure. It enables machine-to-machine micropayments, allowing AI agents to autonomously pay for verification and compliance services without human intervention.

## 1.1 Protocol Overview

x402 implements HTTP 402 (Payment Required) as a native payment layer. When an agent requests a verification, the server responds with a 402 status and payment requirements. The agent’s facilitator negotiates payment, and the verification proceeds automatically.

- Self-hosted facilitator: Production deployments use a self-hosted facilitator (not Coinbase-hosted) for full control over payment routing, fee management, and compliance with financial regulations.

- Agent-to-agent compliance checking: AI agents autonomously pay to verify the regulatory status of counterparties, documents, or transactions in real time.

- Compliance-specific API endpoints: Alongside standard verification endpoints, dedicated compliance endpoints enable regulatory document lookup, jurisdiction-specific checks, and audit trail generation.

## 1.2 Implementation Architecture

The x402 implementation consists of four core components:

- Payment Gateway: Receives 402 responses and negotiates payment terms with the facilitator.

- Self-Hosted Facilitator: Manages USDC/stablecoin settlements on Base L2, handles fee splitting, and maintains transaction logs.

- Verification Engine: Processes the paid request — document anchoring, regulatory lookup, or compliance check.

- Audit Logger: Records every transaction with Bitcoin-anchored timestamps for immutable audit trails.

## 1.3 API Endpoints

| Endpoint | Method | Description | Price |
| --- | --- | --- | --- |
| /verify/document | POST | Anchor and verify a document hash | $0.002 |
| /verify/entity | POST | Verify entity regulatory status | $0.005 |
| /compliance/check | POST | Run compliance check against regulatory corpus | $0.01 |
| /compliance/monitor | POST | Subscribe to regulatory change monitoring | $0.05/day |
| /regulatory/lookup | GET | Look up specific regulatory filing | $0.002 |
| /attestation/create | POST | Create signed attestation certificate | $0.02 |
| /nessie/query | POST | Query Nessie for verified regulatory intelligence | $0.01 |

## 1.4 Integration Targets

Agent framework integrations are prioritized by adoption and alignment with autonomous compliance use cases:

- MCP Server (Primary): Model Context Protocol integration enables Claude, GPT, and other LLM agents to natively access Arkova verification and compliance tools.

- LangChain: Tool and chain integrations for verification-in-the-loop workflows.

- CrewAI: Multi-agent compliance workflows where specialized agents handle different regulatory domains.

- Custom REST API: Direct HTTP integration for any agent framework or application.

# Part 2: Strategic Roadmap

The roadmap is organized into three phases that build upon each other — from foundational infrastructure to market dominance. Each phase includes specific deliverables, user stories with acceptance criteria, and measurable targets.

## Phase 1.5: Foundation — API + Data + Nessie (Months 0–6)

Phase 1.5 establishes the technical foundation: a production-ready API with x402 micropayments, global data ingestion pipelines, and the first Nessie prototype trained on verified data.

### Key Deliverables

- Public REST API with x402 micropayment integration

- Global data ingestion pipeline (EDGAR first, expanding to all jurisdictions)

- Nessie training: LoRA fine-tune on EDGAR filings (first model in 2–3 weeks)

- Dataset preparation infrastructure for multi-jurisdiction corpus

- Agent framework integrations (MCP server primary, LangChain, CrewAI)

- Free tier: 10,000 verifications/month

- Developer documentation, sandbox environment, and API playground

- Compliance checking endpoint (regulatory document lookup + verification)

- Multi-jurisdiction regulatory document anchoring begins

### Targets

- 1M+ anchored documents across initial jurisdictions

- Working Nessie prototype with EDGAR domain expertise

- MCP server available in agent marketplaces

- First paying API customers

### User Stories

| User Story | Acceptance Criteria | Priority |
| --- | --- | --- |
| As an AI agent, I can pay $0.002 to verify a document hash via x402 without human intervention | Agent receives 402 response, facilitator processes payment, verification completes in <2s | P0 |
| As a developer, I can integrate Arkova verification into my agent via MCP server | MCP server installable from marketplace, tools documented, sandbox available | P0 |
| As a compliance analyst, I can look up SEC filings with cryptographic proof of authenticity | EDGAR filings searchable by CIK/ticker, each result includes Bitcoin anchor proof | P0 |
| As a developer, I can test the API for free with 10K verifications/month | Free tier auto-provisions on signup, usage dashboard shows remaining quota | P1 |
| As a regulatory researcher, I can query Nessie about SEC filing content | Nessie returns accurate answers with citations to specific anchored filings | P1 |
| As an agent, I can check regulatory compliance status for a given entity and jurisdiction | Compliance endpoint returns status, relevant regulations, and attestation certificate | P1 |

## Phase II: Scale — Compliance Intelligence (Months 6–18)

Phase II deploys the SLM in production, scales to 10+ jurisdictions, and launches compliance-as-a-service. The platform transitions from verification infrastructure to full compliance intelligence.

### Key Deliverables

- Nessie deployed in production (RAG + fine-tuned Llama 3.1 8B model)

- Multi-jurisdiction regulatory intelligence with automated monitoring

- Compliance-as-a-service: automated checks against anchored regulatory corpus

- Agent identity verification and compliance certificates

- Real-time regulatory change detection across jurisdictions

- Attestation types: regulatory compliance, identity, credential, audit

- Multi-tenant compliance dashboards

- 10+ jurisdictions fully covered with anchored regulatory data

### Targets

- $500K–$1.2M ARR

- 10M+ anchored documents

- 10+ jurisdictions with complete regulatory coverage

- Nessie handling majority of compliance queries

### User Stories

| User Story | Acceptance Criteria | Priority |
| --- | --- | --- |
| As a compliance officer, I receive real-time alerts when regulations change in my jurisdictions | Alerts delivered within 1 hour of regulatory publication, with diff analysis and impact assessment | P0 |
| As an AI agent, I can verify the identity and compliance status of another agent before transacting | Agent identity endpoint returns compliance certificates with cryptographic proof chain | P0 |
| As a fintech company, I can run automated compliance checks across multiple jurisdictions | API accepts entity + jurisdictions, returns comprehensive compliance report in <10s | P0 |
| As an enterprise customer, I can view compliance status across my organization in a dashboard | Multi-tenant dashboard shows real-time compliance status, alerts, and audit trails | P1 |
| As a legal team, I can query Nessie for regulatory analysis with verified citations | Nessie provides analysis with links to anchored source documents and confidence scores | P1 |
| As a regtech company, I can build products on top of Arkova’s compliance API | Developer portal with comprehensive docs, SDKs in 3+ languages, partner tier pricing | P2 |

## Phase III: Dominance — Full CCO Replacement (Months 18–36)

Phase III delivers on Arkova’s ultimate vision: autonomous compliance agents that monitor, flag, and remediate regulatory issues without human intervention. The platform becomes the operating system for global compliance.

### Key Deliverables

- Autonomous compliance agents that monitor, flag, and remediate issues

- E-signatures with eIDAS and jurisdiction-specific legal recognition

- QTSP partnership (partner with existing providers, not become one)

- Platform licensing: other companies build compliance products on Arkova

- Enterprise compliance suite replacing manual CCO workflows

- Continuous audit trails with Bitcoin-anchored proof

- Full legal defensibility across 30+ jurisdictions

### Targets

- $3M+ ARR

- 100M+ anchored documents

- Nessie generating majority of revenue

- 30+ jurisdictions with full coverage

- Platform licensing contributing 20%+ of revenue

### User Stories

| User Story | Acceptance Criteria | Priority |
| --- | --- | --- |
| As a CEO, I can replace manual CCO workflows with autonomous compliance monitoring | Platform handles end-to-end compliance: monitoring, alerting, remediation, and audit trail generation | P0 |
| As a legal executive, I can execute e-signatures with full legal recognition across jurisdictions | eIDAS-compliant signatures with QTSP partner integration, jurisdiction-specific validity | P0 |
| As a platform partner, I can build and sell compliance products on Arkova’s infrastructure | Platform SDK, revenue sharing model, white-label capabilities, partner compliance dashboard | P1 |
| As an auditor, I can verify the complete compliance history of any entity with cryptographic proof | Continuous audit trail queryable by entity, jurisdiction, time range; every entry Bitcoin-anchored | P1 |
| As a multinational corporation, I can manage compliance across 30+ jurisdictions in one platform | Single dashboard for global compliance, per-jurisdiction drill-down, cross-jurisdiction conflict detection | P0 |

# Part 3: Nessie — SLM Training Roadmap

Nessie is Arkova’s domain-specific language model and the platform’s core intelligence product. It is the only language model with cryptographically verified training data — every document in its training corpus is Bitcoin-anchored and provably authentic. This creates an unprecedented trust guarantee for regulatory and compliance AI.

## 3.1 Architecture

Base Model: Llama 3.1 8B

Nessie is built on Llama 3.1 8B. The 8B parameter size strikes the optimal balance between capability and deployability — large enough for sophisticated regulatory reasoning while small enough for client-side inference via WebLLM, preserving Arkova’s privacy guarantee.

Fine-Tuning Approach: LoRA adapters per domain

Rather than a single monolithic fine-tune, Nessie uses domain-specific LoRA adapters (SEC filings, patents, academic papers, regulatory documents per jurisdiction). This enables modular deployment and targeted updates without retraining the entire model.

Inference Strategy: RAG-first, then fine-tuning (hybrid approach)

RAG (Retrieval-Augmented Generation) against the anchored corpus provides Nessie’s primary knowledge layer. Fine-tuned LoRA adapters improve reasoning quality and reduce hallucination. The hybrid approach maximizes accuracy while minimizing training costs.

## 3.2 Training Phases

| Phase | Domain | Data Source | Timeline | Estimated Docs |
| --- | --- | --- | --- | --- |
| 1 | SEC Filings | EDGAR (US) | Weeks 1–4 | 500K+ |
| 2 | Patents | USPTO, IP Australia, EPO, CIPO | Months 2–4 | 1M+ |
| 3 | Academic / Legal | AustLII, CanLII, SAFLII, Kenya Law | Months 3–6 | 2M+ |
| 4 | Regulatory (Wave 1) | UK Companies House, ACRA, ASIC | Months 4–8 | 3M+ |
| 5 | Regulatory (Wave 2) | EU, India, Japan, South Korea | Months 6–12 | 5M+ |
| 6 | Regulatory (Wave 3) | LatAm, Africa, Middle East | Months 10–18 | 10M+ |

## 3.3 Nessie Infrastructure

- Initial Training: Together AI managed infrastructure for rapid prototyping and first Nessie LoRA adapters.

- Production Training: Self-hosted GPU cluster (A100/H100) for ongoing Nessie fine-tuning and model updates.

- Client-Side Inference: WebLLM enables browser-based Nessie inference, ensuring user data never leaves the client device. This preserves Arkova’s privacy guarantee and enables use cases in regulated industries where data residency is critical.

## 3.4 Cost Projections

| Cost Category | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| GPU Compute (Training) | $200K–$350K | $150K–$250K | $100K–$200K |
| GPU Compute (Inference) | $80K–$150K | $200K–$400K | $300K–$500K |
| Data Pipeline Engineering | $200K–$300K | $150K–$200K | $100K–$150K |
| ML Engineering | $100K–$120K | $200K–$300K | $300K–$400K |
| Total | $580K–$920K | $700K–$1.15M | $800K–$1.25M |

## 3.5 Revenue Projections

| Revenue Stream | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Nessie API Queries | $200K–$800K | $1M–$3M | $3M–$8M |
| Compliance SaaS (Nessie-powered) | $500K–$2M | $2M–$5M | $5M–$15M |
| Enterprise Nessie Licensing | $500K–$5.5M | $2M–$10M | $5M–$20M |
| Total Projected | $1.2M–$8.3M | $5M–$18M | $13M–$43M |

## 3.6 The Nessie Moat: Verified Training Data

Every document in Nessie’s training corpus has a Bitcoin-anchored timestamp proving when it was ingested and that it has not been altered. This creates a unique competitive advantage:

- Provenance: Users can trace any Nessie output back to its verified source documents.

- Auditability: Regulators can independently verify the training data’s authenticity.

- Legal defensibility: Outputs carry the same evidentiary weight as the underlying anchored documents.

- Anti-hallucination: RAG against verified corpus with provenance tracking dramatically reduces hallucination risk.

## 3.7 Multi-Lingual Training

Global jurisdiction coverage requires multi-lingual capability. The training pipeline processes documents in their original language and produces LoRA adapters with language-specific fine-tuning:

- Wave 1 (English): US, UK, Australia, Canada, Singapore, Kenya, South Africa, Nigeria, Ghana, India, Hong Kong.

- Wave 2 (European): French, German, Dutch, Italian via EUR-Lex and national registries.

- Wave 3 (Asian): Japanese (EDINET), Korean (DART), Simplified Chinese (CNINFO).

- Wave 4 (Latin American): Portuguese (Brazil CVM, INPI), Spanish (Mexico, Colombia, Chile, Argentina, Peru).

- Wave 5 (Middle Eastern): Arabic (UAE DIFC/ADGM, Saudi Tadawul).

# Part 4: Global Data Bootstrap Strategy

Arkova’s competitive moat depends on building the world’s most comprehensive corpus of Bitcoin-anchored regulatory documents. This section details the prioritized jurisdiction rollout, balancing commercial value, data accessibility, and legal feasibility.

## 4.1 Jurisdiction Priority Framework

Jurisdictions are ranked by a composite score of three factors:

- Commercial Value: Market size, willingness to pay, regulatory complexity.

- Data Accessibility: Quality of public APIs, structured data availability, language barriers.

- Legal Feasibility: Data licensing, scraping legality, privacy regulations.

## 4.2 Wave 1: English-Speaking, Structured APIs (Months 0–6)

| Jurisdiction | Data Sources | Document Types | Est. Volume | Access Method |
| --- | --- | --- | --- | --- |
| United States | EDGAR, USPTO, Federal Register, PACER | SEC filings, patents, regulations, court records | 5M+ | API + bulk download |
| United Kingdom | Companies House, IPO, legislation.gov.uk | Company filings, patents, legislation | 2M+ | API |
| Australia | ASIC, AustLII, IP Australia | Company filings, case law, patents | 1M+ | API + scraping |
| Canada | SEDAR+, CIPO, CanLII | Securities filings, patents, case law | 1M+ | API + bulk |
| Singapore | ACRA, SGX, IPOS | Company filings, exchange filings, IP | 500K+ | API |

## 4.3 Wave 2: Mixed Language, Good APIs (Months 4–12)

| Jurisdiction | Data Sources | Language | Est. Volume | Complexity |
| --- | --- | --- | --- | --- |
| European Union | EUIPO, EPO, EUR-Lex | Multi (EN/FR/DE) | 3M+ | Medium |
| India | MCA, SEBI, Controller General of Patents | English + Hindi | 2M+ | Medium |
| Japan | EDINET, JPO, e-Gov | Japanese | 2M+ | High |
| South Korea | DART, KIPO, Korean Law | Korean | 1M+ | High |
| Hong Kong | CR, HKEX, HKIPO | English + Chinese | 500K+ | Medium |

## 4.4 Wave 3: Emerging Markets (Months 8–18)

| Region | Key Jurisdictions | Data Sources | Challenge Level |
| --- | --- | --- | --- |
| Latin America | Brazil (CVM, INPI), Mexico (BMV, IMPI), Colombia, Chile, Argentina, Peru | Securities commissions, IP offices, legal databases | High — varied APIs, scraping heavy |
| Africa | Kenya (Gazette, eCitizen, Kenya Law), South Africa (CIPC, SAFLII), Nigeria, Ghana | Government gazettes, company registries, case law | High — limited digital infrastructure |
| Middle East | UAE (DIFC, ADGM), Saudi Arabia (Tadawul) | Free zone registries, exchanges | Medium — English available in free zones |
| China | CNINFO, CNIPA, China Judgments Online | Exchange filings, patents, court decisions | Very High — language, access restrictions |

## 4.5 Technical Architecture for Multi-Jurisdiction Ingestion

The ingestion pipeline is designed for maximum flexibility across diverse data sources:

- Source Adapters: Pluggable adapters per data source (API client, web scraper, bulk download handler). Each adapter normalizes documents into a common schema.

- Document Processor: Extracts text, metadata, and structure. Handles multi-language content with language detection and translation where needed.

- Anchoring Engine: Bitcoin-timestamps every document upon ingestion. Creates merkle trees for batch anchoring efficiency.

- Index Builder: Builds searchable indices per jurisdiction, document type, and language. Feeds the RAG pipeline for SLM queries.

- Quality Assurance: Automated validation of document completeness, deduplication, and cross-referencing against known filing databases.

## 4.6 Legal Analysis by Region

Data collection legality varies significantly by jurisdiction. Key considerations:

- US/UK/Australia/Canada: Public records are freely available for commercial use. Government data is generally not copyrightable.

- EU: Database Directive applies. Scraping may trigger sui generis database rights. Use official APIs and bulk download programs where available.

- Japan/Korea: Copyright on government works varies. Japan allows reproduction for informational use; Korea requires case-by-case analysis.

- Kenya/South Africa: Carson is actively working with local counsel in Kenya. Government gazettes are public domain. Case law databases require licensing review.

- China: Significant access restrictions. Data localization requirements may necessitate in-country infrastructure.

- UAE/Saudi: Free zone data (DIFC, ADGM) is accessible in English. Mainland data requires Arabic processing and local legal review.

## 4.7 Timeline and Cost Estimates

| Wave | Timeline | Engineering Cost | Legal/Licensing Cost | Total |
| --- | --- | --- | --- | --- |
| Wave 1 (US, UK, AU, CA, SG) | Months 0–6 | $150K–$250K | $20K–$40K | $170K–$290K |
| Wave 2 (EU, IN, JP, KR, HK) | Months 4–12 | $200K–$350K | $40K–$80K | $240K–$430K |
| Wave 3 (LatAm, Africa, ME, CN) | Months 8–18 | $250K–$400K | $60K–$120K | $310K–$520K |
| Total | 18 months | $600K–$1M | $120K–$240K | $720K–$1.24M |

# Part 5: Gap Analysis & Risk Assessment

## 5.1 Critical Path Dependencies

| Dependency | Impact | Mitigation | Status |
| --- | --- | --- | --- |
| AWS KMS for Bitcoin mainnet signing | Blocks production mainnet anchoring; testnet only without it | Apply for KMS asymmetric signing access; fallback to self-managed HSM | Blocked — application pending |
| Nessie training infrastructure | Delays Nessie prototype and production deployment | Together AI for initial runs; self-hosted GPU cluster for scale | In progress — EDGAR fetcher building |
| Self-hosted x402 facilitator | Production payment processing depends on facilitator stability | Extensive load testing; Coinbase hosted as fallback | In development |
| QTSP partnership for e-signatures | Phase III e-signature functionality blocked without partner | Begin outreach to European QTSPs in Phase II | Not started |

## 5.2 Technical Risks

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Multi-language NLP quality in Nessie | Medium | High | Language-specific LoRA adapters; human-in-the-loop for low-resource languages |
| Data source API instability/changes | High | Medium | Adapter abstraction layer; monitoring and alerting on ingestion failures |
| WebLLM performance on consumer hardware | Medium | Medium | Quantization (4-bit/8-bit); progressive model loading; server-side fallback |
| Bitcoin anchoring costs at scale | Low | Medium | Merkle tree batching; anchor once per block with thousands of documents |
| Rate limiting on government data sources | High | Medium | Respectful scraping; bulk download where available; caching layer |

## 5.3 Regulatory Risks

| Jurisdiction | Risk | Mitigation |
| --- | --- | --- |
| EU (GDPR) | Data processing of regulatory filings may contain PII | PII detection and redaction pipeline; GDPR-compliant processing agreements |
| China | Data localization requirements; CAC approval may be needed | In-country infrastructure; local legal counsel; phased approach |
| India | DPDP Act compliance for data processing | Process only public filings; no personal data retention |
| Brazil | LGPD compliance; Portuguese language processing quality | Local data processing; human review for quality |
| Kenya | Evolving data protection framework | Active engagement with local counsel (in progress) |

## 5.4 Competitive Landscape

| Competitor | Focus | Arkova Advantage |
| --- | --- | --- |
| Harvey AI | Legal AI assistant for law firms | Harvey lacks cryptographic verification; not compliance-focused; no micropayment API for agents |
| AlphaSense | Financial research and market intelligence | AlphaSense is search-only; no anchoring, no compliance automation, no Nessie-class verified AI, no agent interoperability |
| Chainalysis | Blockchain analytics and compliance | Chainalysis focuses on crypto transactions; Arkova covers all regulatory domains with verified AI |
| Thomson Reuters | Legal research and compliance tools | Legacy architecture; no AI-native compliance; no micropayment agent economy integration |
| Compliance.ai | Regulatory change management | Narrow focus on change tracking; no verified corpus, no Nessie, no Bitcoin anchoring |

## 5.5 SOC 2 Timeline

SOC 2 Type II certification is targeted for Month 12. Key milestones:

- Month 3: Security policies and procedures documented. Access controls implemented.

- Month 6: SOC 2 Type I audit initiated. Remediation of any findings.

- Month 9: Observation period begins for Type II.

- Month 12: SOC 2 Type II report issued.

# Appendix

## A. Open Questions Register

| # | Question | Owner | Status | Target Date |
| --- | --- | --- | --- | --- |
| 1 | AWS KMS approval timeline for asymmetric signing | Carson | Pending | TBD |
| 2 | Optimal QTSP partners for eIDAS e-signatures | Legal | Not started | Month 12 |
| 3 | China data localization architecture and cost | Engineering | Research | Month 8 |
| 4 | Kenya legal counsel engagement scope | Carson | In progress | Month 2 |
| 5 | Nessie/WebLLM performance benchmarks on target hardware | ML Team | Not started | Month 4 |
| 6 | Multi-jurisdiction conflict-of-law implications for compliance attestations | Legal | Not started | Month 6 |
| 7 | Pricing validation for compliance SaaS tiers | Product | Not started | Month 3 |
| 8 | Nessie accuracy benchmarks vs. GPT-4/Claude on regulatory tasks | ML Team | Planned | Month 5 |

## B. Competitive Matrix

| Capability | Arkova | Harvey AI | AlphaSense | Chainalysis | Compliance.ai |
| --- | --- | --- | --- | --- | --- |
| Cryptographic Verification | ✓ | ✗ | ✗ | Partial | ✗ |
| Bitcoin Anchoring | ✓ | ✗ | ✗ | ✗ | ✗ |
| Agent Micropayments (x402) | ✓ | ✗ | ✗ | ✗ | ✗ |
| Nessie (Verified SLM) | ✓ | ✗ | ✗ | ✗ | ✗ |
| Multi-Jurisdiction Coverage | 30+ | Limited | Limited | Crypto-focused | US + EU |
| Compliance Automation | Full | ✗ | ✗ | Partial | Partial |
| Client-Side Inference | ✓ | ✗ | ✗ | ✗ | ✗ |
| Real-Time Regulatory Monitoring | ✓ | ✗ | Partial | ✗ | ✓ |
| E-Signature Integration | Planned | ✗ | ✗ | ✗ | ✗ |

## C. Technical Architecture Overview

The Arkova platform architecture consists of five primary layers:

- Data Ingestion Layer: Source adapters, document processors, and the anchoring engine. Handles multi-jurisdiction, multi-language document intake.

- Verification Layer: Bitcoin anchoring via direct OP_RETURN, cryptographic hash verification, and merkle tree management.

- Intelligence Layer: Nessie (Llama 3.1 8B + LoRA), RAG pipeline, and compliance reasoning engine.

- API Layer: REST API with x402 payment integration, MCP server, and agent framework SDKs.

- Application Layer: Compliance dashboards, monitoring tools, and enterprise management console.

Each layer is independently scalable and designed for multi-tenant operation with jurisdiction-level data isolation where required by regulation.